FACTORYCONNECT

EDI X12 / AS2 Adapter

Gold Standard Blueprint

Complete End-to-End Architecture, Security, AI-Powered Field Mapping,

Testing, Deployment & Operations Reference

Version 3.0 — April 2026

CONFIDENTIAL — INTERNAL USE ONLY Do not distribute outside the FactoryConnect engineering team

# Table of Contents

# 1. Executive Summary & Design Philosophy

WHY THIS DOCUMENT: This blueprint defines the complete, production-grade implementation of a single adapter—EDI X12 over AS2—from every stakeholder perspective: factory owner, US buyer, security auditor, solution architect, cloud infrastructure expert, and QA engineer. Once this adapter passes all acceptance criteria, every subsequent adapter (Ariba, Coupa, EDIFACT, REST) follows the identical patterns, interfaces, tests, and security controls documented here.

## 1.1 Design Principles — Non-Negotiable

| # | Principle | What It Means in Practice |
| --- | --- | --- |
| P1 | Zero Trust Security | Every request authenticated + authorized. No implicit trust between services. mTLS between pods. Vault for all secrets. Encrypt at rest AND in transit. |
| P2 | Idempotency Everywhere | Every write operation accepts X-Idempotency-Key. Duplicate = cached response. Financial messages MUST never double-process. |
| P3 | Audit Everything | Every state change writes to immutable audit_log BEFORE returning 200. Hash-chain tamper detection on audit rows. |
| P4 | Config-Driven, Zero Hardcode | Adding factory #1000 = database record. No code deploy. All routing via connections table, all mapping via mapping_configs. |
| P5 | Fail Fast, Retry Smart | Validate at API boundary (Zod). Reject immediately. Network failures go to BullMQ with exponential backoff. Dead letter after 5 failures. Never silently drop. |
| P6 | Observable by Design | Every function: OpenTelemetry span + Pino structured log + Prometheus counter. correlation_id in every log, every header, every queue job. |
| P7 | Defense in Depth | Schema-per-tenant isolation + RLS as second layer + application-level tenant check + Kong rate limiting + WAF + network policies. |
| P8 | Compliance First | DPDP Act 2023, IT Act 2000, PCI-DSS guidance for financial data, GDPR awareness for EU buyer data. Built-in, not bolted-on. |

## 1.2 Stakeholder Acceptance Criteria

| Stakeholder | What They Need From This Adapter | Acceptance Test |
| --- | --- | --- |
| Factory Owner | Receive POs automatically, send PO ACK/ASN/Invoice without manual EDI knowledge | Factory confirms PO in portal → buyer receives valid EDI 855 within SLA |
| US Buyer (Walmart/Target) | Standards-compliant EDI, on-time ASN, valid SSCC barcodes, correct ISA envelope | Buyer's EDI test suite passes 100% on all 855/856/810 messages |
| Security Auditor | Encrypted at rest + transit, Vault-managed secrets, audit trail, access controls | Penetration test report: zero critical/high findings |
| Solution Architect | Clean adapter interface, config-driven routing, canonical model, extensible | New adapter implements IAdapter interface with <2 days effort |
| Cloud Infra Engineer | Auto-scaling, monitoring, disaster recovery, zero-downtime deploy | Load test: 10,000 msg/hr sustained. DR test: RTO <30 min |
| QA Engineer | Contract tests, E2E tests, regression suite, sandbox environment | 100% Pact contract pass. Full regression on every PR merge. |

# 2. Security Architecture — Complete Design

SECURITY-FIRST: This section must be implemented BEFORE any factory data enters the system. Every control here is mandatory for production. No exceptions, no shortcuts, no “we’ll add it later.”

## 2.1 Encryption — At Rest + In Transit + Application-Level

### 2.1.1 Data Classification Matrix

| Data Class | Examples | Encryption at Rest | Column-Level Encryption | Masking in API |
| --- | --- | --- | --- | --- |
| CRITICAL | AS2 private keys, OAuth client secrets, DB passwords | AWS KMS (RDS) | Vault Transit AES-256-GCM | Never exposed in any API |
| SENSITIVE-FINANCIAL | EDI payloads (850/855/856/810), invoice amounts, payment data | AWS KMS (RDS) | Vault Transit AES-256-GCM | Full access to authorized roles only |
| SENSITIVE-PII | PAN, bank account, GSTIN, mobile, email, WhatsApp | AWS KMS (RDS) | Vault Transit AES-256-GCM | Masked: PAN=XXXXX1234, Bank=****5678 |
| INTERNAL | Order status, product catalog, connection config | AWS KMS (RDS) | Not required | Role-based access |
| PUBLIC | Buyer names (global registry), plan features | AWS KMS (RDS) | Not required | Open to authenticated users |

### 2.1.2 Encryption Implementation

Layer 1 — Storage Encryption: AWS RDS PostgreSQL with AES-256 encryption enabled via AWS KMS. All EBS volumes encrypted. MinIO (S3-compatible) with server-side encryption (SSE-S3). Redis with TLS + in-transit encryption.

Layer 2 — Column-Level Encryption via Vault Transit: For CRITICAL and SENSITIVE data classes, application encrypts before writing to PostgreSQL and decrypts after reading. Uses HashiCorp Vault Transit secrets engine with named encryption keys per data class.

// packages/crypto/src/vault-transit.ts
import Vault from 'node-vault';

      
export class VaultTransit {
  private client: ReturnType<typeof Vault>;
  
  constructor(private vaultAddr: string, private roleId: string, private secretId: string) {
    this.client = Vault({ endpoint: vaultAddr });
  }

      
  async authenticate(): Promise<void> {
    const result = await this.client.approleLogin({ role_id: this.roleId, secret_id: this.secretId });
    this.client.token = result.auth.client_token;
  }

      
  async encrypt(keyName: string, plaintext: string): Promise<string> {
    const encoded = Buffer.from(plaintext).toString('base64');
    const result = await this.client.write(`transit/encrypt/${keyName}`, { plaintext: encoded });
    return result.data.ciphertext; // vault:v1:AbC123...
  }

      
  async decrypt(keyName: string, ciphertext: string): Promise<string> {
    const result = await this.client.write(`transit/decrypt/${keyName}`, { ciphertext });
    return Buffer.from(result.data.plaintext, 'base64').toString('utf-8');
  }

      
  async rotateKey(keyName: string): Promise<void> {
    await this.client.write(`transit/keys/${keyName}/rotate`, {});
  }
}

Layer 3 — Transit Encryption: All internal service-to-service communication via mTLS (Istio service mesh or K8s native mTLS). All external API endpoints via TLS 1.3 only (TLS 1.2 minimum). AS2 messages use S/MIME encryption (AES-256) + digital signatures (SHA-256). Kong enforces HTTPS-only with HSTS headers.

## 2.2 Secret Management — HashiCorp Vault Design

| Secret Type | Vault Path | Rotation Policy | Access Policy |
| --- | --- | --- | --- |
| AS2 Private Keys | secret/as2/{connection_id}/private_key | Annual (cert renewal) | worker-policy only |
| AS2 Buyer Public Certs | secret/as2/{connection_id}/buyer_cert | On buyer renewal | worker-policy only |
| OAuth Client Secrets | secret/oauth/{buyer_id}/client_secret | 90 days auto-rotate | worker-policy only |
| OAuth Access Tokens | secret/oauth/{buyer_id}/access_token | On expiry (auto-refresh) | worker-policy only |
| Database Passwords | database/creds/fc-app-role | Dynamic (Vault DB engine) | api-policy, worker-policy |
| Razorpay API Keys | secret/billing/razorpay | Annual or on compromise | billing-service-policy only |
| NIC e-Invoice Credentials | secret/govt/nic | Annual | invoice-service-policy only |
| Encryption Keys (Transit) | transit/keys/{key_name} | Auto-rotate quarterly | All services (encrypt/decrypt) |
| Bridge Agent mTLS Certs | pki/issue/bridge-agent | 90 days auto-renew | bridge-agent-policy |

# Vault Policy: worker-policy.hcl
# Only the BullMQ worker pods can access AS2 keys and buyer secrets

      
path "secret/data/as2/*" {
  capabilities = ["read"]
}

      
path "secret/data/oauth/*" {
  capabilities = ["read"]
}

      
path "transit/encrypt/edi-payload" {
  capabilities = ["update"]
}

      
path "transit/decrypt/edi-payload" {
  capabilities = ["update"]
}

      
# DENY: workers cannot access billing or admin secrets
path "secret/data/billing/*" {
  capabilities = ["deny"]
}

      
path "secret/data/admin/*" {
  capabilities = ["deny"]
}

## 2.3 Authentication & Authorization (RBAC)

### 2.3.1 API Authentication Layers

| Endpoint Type | Auth Method | Token Source | Additional Check |
| --- | --- | --- | --- |
| Factory API (/api/v1/*) | JWT Bearer (Keycloak) | Factory user login | factory_id from JWT must match request |
| Bridge Agent (/api/v1/*) | mTLS client cert + JWT | Vault PKI cert + service JWT | Cert CN = factory_id |
| Buyer Inbound (/inbound/edi/as2) | AS2 digital signature | Buyer's X.509 cert | Verify sender AS2-ID matches connection |
| Buyer Inbound (/inbound/ariba) | cXML SharedSecret | Vault secret | Verify Ariba Network ID |
| Admin API (/admin/*) | JWT + MFA | Admin Keycloak realm | IP allowlist + role=SUPER_ADMIN |
| Buyer Portal (/buyer-api/*) | JWT (buyer Keycloak) | Buyer user login | connection_id access check |
| Webhook (/inbound/zoho/*) | HMAC-SHA256 signature | X-Zoho-Webhook-Token | Verify against stored secret |
| Internal service-to-service | mTLS (Istio/K8s) | K8s service account | NetworkPolicy restricts pod-to-pod |

### 2.3.2 RBAC Permission Matrix

| Permission | OWNER | FINANCE | LOGISTICS | QC | SALES | IT | VIEWER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| View orders | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Confirm PO (trigger 855) | ✓ | ✗ | ✗ | ✗ | ✓ | ✗ | ✗ |
| Create shipment (trigger 856) | ✓ | ✗ | ✓ | ✗ | ✗ | ✗ | ✗ |
| Send invoice (trigger 810) | ✓ | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| Submit QC check | ✓ | ✗ | ✗ | ✓ | ✗ | ✗ | ✗ |
| Manage connections | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ | ✗ |
| View audit log | ✓ | ✓ | ✗ | ✗ | ✗ | ✓ | ✗ |
| Manage users | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ |
| View billing | ✓ | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| Manage mapping config | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ | ✗ |
| Replay dead letter | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ | ✗ |

Note: Dead letter replay is FC Super Admin only. No factory user can replay messages to prevent accidental duplicate financial documents.

## 2.4 Network Security

The following network security controls are mandatory for production deployment:

AWS WAF: Deployed in front of Kong API Gateway. Rules: SQL injection detection, XSS prevention, rate limiting (1000 req/min per IP), geo-blocking (allow only expected buyer countries + India), known bad bot blocking. Custom rule: block requests with Content-Length > 10MB (EDI messages are typically <1MB).

Kong Rate Limiting per Tenant: Inbound webhook endpoints: 100 req/min per connection_id. Factory API: 300 req/min per factory_id. Admin API: 30 req/min per user. Buyer portal: 60 req/min per buyer_user_id. Rate limit exceeded returns 429 with Retry-After header.

Kubernetes Network Policies: API pods can reach: PostgreSQL (port 5432), Redis (port 6379), Vault (port 8200). Worker pods can reach: PostgreSQL, Redis, Vault, external buyer AS2 endpoints (port 443). Admin pods can reach: PostgreSQL, Redis. No pod can reach another pod's port directly except through ClusterIP services. Egress: worker pods allowlist buyer AS2 endpoints by DNS/IP.

AS2 Endpoint Hardening: The /inbound/edi/as2 endpoint is publicly reachable (buyers push to it). Additional protections: verify AS2-From header matches a known buyer AS2-ID before any processing, verify digital signature on the S/MIME envelope before decrypting, reject unsigned messages with 400, DDoS protection via AWS Shield Standard.

# 3. Adapter Architecture — Complete Interface Contract

## 3.1 IAdapter Interface — The Gold Standard Contract

RULE: Every adapter in FactoryConnect implements this exact interface. No exceptions. The EDI X12/AS2 adapter is the reference implementation. Every future adapter (Ariba, Coupa, EDIFACT, REST) must pass the same test suite structure.

// packages/adapter-core/src/types.ts

      
/** System types supported by FactoryConnect */
export enum SystemType {
  EDI_X12 = 'EDI_X12',
  ARIBA = 'ARIBA',
  COUPA = 'COUPA',
  SAP_API = 'SAP_API',
  EDIFACT = 'EDIFACT',
  REST = 'REST'
}

      
/** Transport protocols */
export enum Protocol {
  AS2 = 'AS2',
  HTTPS_REST = 'HTTPS_REST',
  HTTPS_CXML = 'HTTPS_CXML',
  SFTP = 'SFTP'
}

      
/** Message types for order flow */
export enum MessageType {
  // Inbound (buyer sends to FC)
  PURCHASE_ORDER = 'PURCHASE_ORDER',       // EDI 850
  RFQ = 'RFQ',                             // EDI 840
  PAYMENT_REMITTANCE = 'PAYMENT_REMITTANCE', // EDI 820
  
  // Outbound (FC sends to buyer)
  PO_ACKNOWLEDGEMENT = 'PO_ACKNOWLEDGEMENT', // EDI 855
  ASN = 'ASN',                               // EDI 856
  INVOICE = 'INVOICE',                       // EDI 810
  INVENTORY_ADVICE = 'INVENTORY_ADVICE',     // EDI 846
  QUOTE_RESPONSE = 'QUOTE_RESPONSE'          // EDI 843
}

      
/** Dispatch result with full observability */
export interface DispatchResult {
  success: boolean;
  transport_status: number;        // HTTP status or AS2 MDN status
  mdn_received: boolean;           // AS2: was MDN returned?
  mdn_status: 'processed' | 'failed' | 'pending' | 'none';
  response_body?: string;          // Raw response for debugging
  dispatch_timestamp: string;      // ISO 8601
  duration_ms: number;             // Total round-trip time
  retry_eligible: boolean;         // Can we retry on failure?
  error_code?: string;             // Structured error code
  error_message?: string;          // Human-readable error
  correlation_id: string;          // Trace ID
}

      
/** Connection health status */
export interface ConnectionHealth {
  status: 'HEALTHY' | 'DEGRADED' | 'UNHEALTHY' | 'UNKNOWN';
  latency_ms: number;
  last_successful_message?: string;  // ISO timestamp
  certificate_expiry?: string;       // ISO timestamp (AS2)
  token_expiry?: string;             // ISO timestamp (OAuth)
  details?: Record<string, unknown>;
}

      
/**
 * THE ADAPTER INTERFACE
 * Every adapter implements this. No exceptions.
 * Each method is independently testable via Pact contract tests.
 */
export interface IAdapter {
  readonly systemType: SystemType;
  readonly protocol: Protocol;
  readonly supportedMessageTypes: MessageType[];

      
  /**
   * INBOUND: Parse raw buyer message into canonical entity.
   * Called when buyer pushes a message to FC (e.g., EDI 850 via AS2).
   * MUST validate the raw message format before mapping.
   * MUST throw AdapterValidationError if format is invalid.
   */
  receive(
    raw: Buffer | string,
    connection: Connection,
    correlationId: string
  ): Promise<CanonicalMessage>;

      
  /**
   * OUTBOUND: Transform canonical entity to buyer's format.
   * Called after mapping engine produces canonical data.
   * Returns the formatted payload ready for dispatch.
   */
  transform(
    canonical: CanonicalEntity,
    messageType: MessageType,
    connection: Connection,
    mappingConfig: MappingConfig
  ): Promise<Buffer | string>;

      
  /**
   * OUTBOUND: Send the formatted payload to the buyer's endpoint.
   * Handles transport-level concerns (AS2 signing, HTTPS, SFTP upload).
   * Returns structured DispatchResult for audit and retry decisions.
   * MUST NOT retry internally — retry is handled by BullMQ.
   */
  dispatch(
    payload: Buffer | string,
    messageType: MessageType,
    connection: Connection,
    correlationId: string
  ): Promise<DispatchResult>;

      
  /**
   * Verify delivery acknowledgement (MDN for AS2, 200 for REST).
   * May be called asynchronously if buyer sends async MDN.
   */
  verifyAck(response: unknown, connection: Connection): AckStatus;

      
  /**
   * Health check for this connection.
   * Called periodically by monitoring system.
   * For AS2: check cert expiry. For OAuth: check token validity.
   */
  ping(connection: Connection): Promise<ConnectionHealth>;

      
  /**
   * Validate a message in sandbox mode without dispatching.
   * Used during onboarding test phase.
   * Returns validation result with detailed field-level feedback.
   */
  validateOnly(
    canonical: CanonicalEntity,
    messageType: MessageType,
    connection: Connection
  ): Promise<ValidationResult>;
}

## 3.2 EDI X12 / AS2 Adapter Implementation

// packages/edi-x12/src/edi-x12-adapter.ts

      
import { X12Parser, X12Generator } from 'node-x12';
import * as AS2 from 'node-as2';
import { IAdapter, SystemType, Protocol, MessageType, 
         DispatchResult, ConnectionHealth } from '@fc/adapter-core';
import { VaultTransit } from '@fc/crypto';
import { Logger } from '@fc/observability';
import { Span, trace } from '@opentelemetry/api';

      
export class EdiX12Adapter implements IAdapter {
  readonly systemType = SystemType.EDI_X12;
  readonly protocol = Protocol.AS2;
  readonly supportedMessageTypes = [
    MessageType.PO_ACKNOWLEDGEMENT,  // 855
    MessageType.ASN,                  // 856
    MessageType.INVOICE,              // 810
    MessageType.INVENTORY_ADVICE,     // 846
    MessageType.QUOTE_RESPONSE        // 843
  ];

      
  constructor(
    private vault: VaultTransit,
    private logger: Logger,
    private tracer = trace.getTracer('edi-x12-adapter')
  ) {}

      
  // ─── INBOUND: Parse EDI 850 → Canonical Order ───
  async receive(raw: Buffer | string, conn: Connection, corrId: string) {
    return this.tracer.startActiveSpan('edi-x12.receive', async (span: Span) => {
      span.setAttribute('connection_id', conn.connection_id);
      span.setAttribute('correlation_id', corrId);

      
      try {
        const ediString = raw instanceof Buffer ? raw.toString('utf-8') : raw;
        
        // Step 1: Verify AS2 digital signature
        const buyerCert = await this.vault.readSecret(
          `as2/${conn.connection_id}/buyer_cert`
        );
        const verified = AS2.verify(ediString, buyerCert);
        if (!verified) {
          throw new AdapterSecurityError('AS2 signature verification failed', corrId);
        }

      
        // Step 2: Decrypt S/MIME envelope if encrypted
        let decrypted = ediString;
        if (conn.credentials.encryption_required) {
          const privateKey = await this.vault.readSecret(
            `as2/${conn.connection_id}/private_key`
          );
          decrypted = AS2.decrypt(ediString, privateKey);
        }

      
        // Step 3: Parse EDI X12 envelope
        const parser = new X12Parser(true); // strict mode
        const interchange = parser.parse(decrypted);
        
        // Step 4: Validate ISA envelope matches expected sender
        const isaSegment = interchange.header;
        const senderQual = isaSegment.senderQualifier;
        const senderId = isaSegment.senderId.trim();
        
        if (senderId !== conn.buyer_edi_isa_id) {
          throw new AdapterValidationError(
            `ISA sender ID mismatch: expected ${conn.buyer_edi_isa_id}, got ${senderId}`,
            corrId
          );
        }

      
        // Step 5: Extract functional groups and transaction sets
        const transactions = interchange.functionalGroups
          .flatMap(fg => fg.transactionSets);

      
        // Step 6: Map to canonical (for each transaction set)
        const canonicalMessages = [];
        for (const txn of transactions) {
          const messageType = this.detectMessageType(txn);
          span.setAttribute('edi_message_type', messageType);
          
          const canonical = await this.mapToCanonical(txn, messageType, conn);
          canonicalMessages.push({ messageType, canonical, raw: txn.toString() });
        }

      
        span.setStatus({ code: 0 }); // OK
        return canonicalMessages;
        
      } catch (err) {
        span.setStatus({ code: 2, message: err.message }); // ERROR
        span.recordException(err);
        throw err;
      } finally {
        span.end();
      }
    });
  }

      
  // ─── OUTBOUND: Canonical → EDI 855/856/810 ───
  async transform(canonical, messageType, conn, mappingConfig) {
    return this.tracer.startActiveSpan('edi-x12.transform', async (span) => {
      span.setAttribute('message_type', messageType);
      
      switch (messageType) {
        case MessageType.PO_ACKNOWLEDGEMENT:
          return this.generate855(canonical, conn, mappingConfig);
        case MessageType.ASN:
          return this.generate856(canonical, conn, mappingConfig);
        case MessageType.INVOICE:
          return this.generate810(canonical, conn, mappingConfig);
        default:
          throw new Error(`Unsupported message type: ${messageType}`);
      }
    });
  }

      
  // ─── DISPATCH: Send via AS2 with signing + encryption ───
  async dispatch(payload, messageType, conn, corrId) {
    return this.tracer.startActiveSpan('edi-x12.dispatch', async (span) => {
      const startTime = Date.now();
      span.setAttribute('correlation_id', corrId);
      span.setAttribute('buyer_as2_endpoint', conn.buyer_endpoint);

      
      try {
        // 1. Load signing key from Vault
        const privateKey = await this.vault.readSecret(
          `as2/${conn.connection_id}/private_key`
        );
        const factoryCert = await this.vault.readSecret(
          `as2/${conn.connection_id}/factory_cert`
        );
        
        // 2. Load buyer's public cert for encryption
        const buyerCert = await this.vault.readSecret(
          `as2/${conn.connection_id}/buyer_cert`
        );

      
        // 3. Build AS2 message
        const as2Message = new AS2.AS2Message({
          content: payload,
          contentType: 'application/edi-x12',
          headers: {
            'AS2-From': conn.factory_as2_id,
            'AS2-To': conn.buyer_as2_id,
            'AS2-Message-ID': `<${corrId}@factoryconnect.io>`,
            'Subject': `EDI ${this.messageTypeToEdiCode(messageType)}`,
            'Message-ID': `<${corrId}@factoryconnect.io>`,
            'Date': new Date().toUTCString(),
            'Disposition-Notification-To': conn.mdn_endpoint,
            'Disposition-Notification-Options': 
              'signed-receipt-protocol=required,pkcs7-signature; ' +
              'signed-receipt-micalg=required,sha-256'
          },
          sign: { key: privateKey, cert: factoryCert, algorithm: 'sha-256' },
          encrypt: conn.credentials.encryption_required 
            ? { cert: buyerCert, algorithm: 'aes-256-cbc' } 
            : undefined
        });

      
        // 4. Send via HTTPS POST to buyer's AS2 endpoint
        const response = await as2Message.send(conn.buyer_endpoint, {
          timeout: 30000, // 30 second timeout
          headers: { 'X-Correlation-ID': corrId }
        });

      
        // 5. Process MDN (synchronous)
        const mdnResult = AS2.parseMDN(response);
        const durationMs = Date.now() - startTime;

      
        const result: DispatchResult = {
          success: mdnResult.status === 'processed',
          transport_status: response.status,
          mdn_received: !!mdnResult,
          mdn_status: mdnResult.status,
          response_body: response.body?.substring(0, 2000), // truncate
          dispatch_timestamp: new Date().toISOString(),
          duration_ms: durationMs,
          retry_eligible: response.status >= 500, // 5xx = retry, 4xx = no
          correlation_id: corrId
        };

      
        // Prometheus metrics
        ediDispatchDuration.observe({ message_type: messageType }, durationMs);
        ediDispatchCounter.inc({ message_type: messageType, status: result.success ? 'success' : 'failure' });

      
        span.setStatus({ code: result.success ? 0 : 2 });
        return result;

      
      } catch (err) {
        const durationMs = Date.now() - startTime;
        span.setStatus({ code: 2, message: err.message });
        return {
          success: false,
          transport_status: 0,
          mdn_received: false,
          mdn_status: 'none' as const,
          dispatch_timestamp: new Date().toISOString(),
          duration_ms: durationMs,
          retry_eligible: true, // network error = retry
          error_code: 'TRANSPORT_FAILURE',
          error_message: err.message,
          correlation_id: corrId
        };
      }
    });
  }
}

# 4. EDI Message Generation — Complete Samples

## 4.1 EDI 855 — Purchase Order Acknowledgement

The EDI 855 is sent to the buyer to acknowledge receipt of their purchase order (EDI 850). It confirms quantities, delivery dates, and pricing. This is the first outbound message in the order-to-cash flow.

BUYER EXPECTATION: Walmart requires EDI 855 within 24 hours of PO receipt. Target requires within 48 hours. The SLA threshold is stored per connection in the connections table and enforced by the escalation engine.

// Complete EDI 855 Sample Output
// ISA envelope + GS functional group + ST transaction set

      
ISA*00*          *00*          *ZZ*FACTORYID     *ZZ*WALMARTEDI    *260401*1430*^*00501*000000001*0*P*>~
GS*PR*FACTORYID*WALMARTEDI*20260401*1430*1*X*005010~
ST*855*0001~
BAK*06*AC*PO-2026-04-001*20260401~
DTM*002*20260415~
N1*ST*WALMART DISTRIBUTION CENTER 6023*92*DC6023~
N3*123 LOGISTICS BLVD~
N4*BENTONVILLE*AR*72712*US~
PO1*001*500*EA*12.50*PE*BP*FACT-SKU-001*VP*WMT-VENDOR-001*UP*012345678901~
ACK*IA*500*EA*068*20260415~
PO1*002*1000*EA*8.75*PE*BP*FACT-SKU-002*VP*WMT-VENDOR-002*UP*012345678902~
ACK*IA*1000*EA*068*20260418~
CTT*2~
SE*12*0001~
GE*1*1~
IEA*1*000000001~

### 4.1.1 EDI 855 Segment Reference

| Segment | Purpose | Key Elements | Source in FC Canonical Model |
| --- | --- | --- | --- |
| ISA | Interchange envelope header | Sender/Receiver ID + qualifiers, date, control# | connection.factory_edi_isa_id, connection.buyer_edi_isa_id |
| GS | Functional group header | Sender/Receiver app code, date, group control# | connection credentials |
| ST | Transaction set header | Transaction set ID (855), control# | Auto-generated sequence |
| BAK | Beginning segment | Purpose code (06=confirm), type (AC=accept), PO#, date | canonical_order.buyer_po_number, order_date |
| DTM | Date/time reference | Delivery date (002 qualifier) | canonical_order.requested_delivery_date |
| N1/N3/N4 | Ship-to name and address | Entity code ST, name, address | canonical_order.ship_to_address |
| PO1 | Line item | Line#, qty, UOM, price, buyer SKU, vendor code, UPC | canonical_order_line_items[] |
| ACK | Line item acknowledgement | Status (IA=accepted), qty, UOM, date code, date | order_line_items[].status, confirmed_qty |
| CTT | Transaction totals | Number of line items | Count of PO1 segments |
| SE | Transaction set trailer | Segment count, control# | Auto-calculated |

## 4.2 EDI 856 — Advance Ship Notice (ASN)

MOST CRITICAL MESSAGE: The EDI 856 ASN is the single most important outbound message. If the ASN is wrong, late, or missing, the buyer’s receiving dock rejects the shipment. Chargebacks follow. The 856 has the most complex structure (hierarchical levels) and requires e-way bill + AWB to be ready BEFORE generation.

// Complete EDI 856 Sample Output
// Hierarchical structure: Shipment → Order → Pack → Item

      
ISA*00*          *00*          *ZZ*FACTORYID     *ZZ*WALMARTEDI    *260415*0900*^*00501*000000002*0*P*>~
GS*SH*FACTORYID*WALMARTEDI*20260415*0900*2*X*005010~
ST*856*0001~
BSN*00*SHP-2026-04-001*20260415*0900*0001~
DTM*011*20260415~
DTM*002*20260418~
HL*1**S~
TD1*CTN*25****G*1250*LB~
TD5**2*FEDX*M*FX123456789~
TD3*TL*FEDEX*TRLR-001~
REF*BM*BOL-2026-001~
REF*AO*AWB-FX-789012~
N1*SF*PRECISION MANUFACTURING PVT LTD*92*FACTORY-001~
N3*45 INDUSTRIAL AREA PHASE II~
N4*HYDERABAD*TS*500032*IN~
N1*ST*WALMART DC 6023*92*DC6023~
N3*123 LOGISTICS BLVD~
N4*BENTONVILLE*AR*72712*US~
HL*2*1*O~
PRF*PO-2026-04-001~
HL*3*2*P~
MAN*GM*SSCC00123456789012345~
HL*4*3*I~
LIN**BP*FACT-SKU-001*VP*WMT-VENDOR-001*UP*012345678901~
SN1**500*EA~
HL*5*2*P~
MAN*GM*SSCC00123456789012346~
HL*6*5*I~
LIN**BP*FACT-SKU-002*VP*WMT-VENDOR-002*UP*012345678902~
SN1**1000*EA~
CTT*6~
SE*27*0001~
GE*1*2~
IEA*1*000000002~

## 4.3 EDI 810 — Invoice

// Complete EDI 810 Sample Output

      
ISA*00*          *00*          *ZZ*FACTORYID     *ZZ*WALMARTEDI    *260420*1000*^*00501*000000003*0*P*>~
GS*IN*FACTORYID*WALMARTEDI*20260420*1000*3*X*005010~
ST*810*0001~
BIG*20260420*INV-2026-04-001*20260401*PO-2026-04-001~
REF*DP*0012~
REF*VR*FACTORY-001~
N1*RE*PRECISION MANUFACTURING PVT LTD*92*FACTORY-001~
N3*45 INDUSTRIAL AREA PHASE II~
N4*HYDERABAD*TS*500032*IN~
N1*ST*WALMART DC 6023*92*DC6023~
N3*123 LOGISTICS BLVD~
N4*BENTONVILLE*AR*72712*US~
IT1*001*500*EA*12.50**BP*FACT-SKU-001*VP*WMT-VENDOR-001~
IT1*002*1000*EA*8.75**BP*FACT-SKU-002*VP*WMT-VENDOR-002~
TDS*1500000~
TXI*TX*0.00*0.00~
CTT*2~
SE*15*0001~
GE*1*3~
IEA*1*000000003~

# 5. AI-Powered Field Mapping — Complete Design

THE CORE INNOVATION: FactoryConnect uses Claude AI to automatically suggest field mappings between the factory’s ERP fields and the canonical model. The factory owner uploads their ERP field list (or FC auto-discovers fields from Tally/Zoho/SAP B1), Claude analyzes the fields and suggests mappings, and the factory owner reviews and confirms. This eliminates the need for the factory to understand EDI or canonical data models.

## 5.1 AI Mapping Workflow — Step by Step

| Step | Actor | Action | System Behavior | Security Check |
| --- | --- | --- | --- | --- |
| 1 | Factory Owner | Selects ERP type (Tally/Zoho/SAP B1) during connection setup | FC loads known field schema for that ERP type | Authenticated session |
| 2 | System | Auto-discovers fields from ERP (Bridge Agent for Tally, API for Zoho/SAP) | Retrieves actual field list + sample values (anonymized) | Sample data scrubbed of PII before sending to Claude |
| 3 | Factory Owner | Optionally uploads custom field list (CSV/JSON) if ERP has custom fields | Merges uploaded fields with auto-discovered fields | File validated: max 500 fields, max 5MB, no executable content |
| 4 | System | Sends field list + canonical model schema to Claude API | Claude returns suggested mapping with confidence scores | Claude API call via server-side only, never from browser. PII-free payload. |
| 5 | Factory Owner | Reviews AI suggestions in visual mapping UI | Shows source field → canonical field with confidence % | Owner can only see their own factory’s fields |
| 6 | Factory Owner | Confirms correct mappings, overrides incorrect ones | Saves confirmed mapping as mapping_config version | Mapping config tied to factory_id + connection_id |
| 7 | System | Runs test transformation: sample ERP data → canonical → EDI 855 | Shows factory owner the output EDI alongside canonical | Test mode only — not sent to buyer |
| 8 | Factory Owner | Approves test result | Mapping config promoted to ACTIVE status | Audit log: who approved, when, what version |
| 9 | System | Connection moves from TESTING → ACTIVE | Live messages now use this mapping config | Requires both test pass + manual approval |

## 5.2 Claude AI Mapping Prompt — Production Design

SECURITY: The Claude API call happens server-side only (from the FC API, never from the browser). The payload sent to Claude contains only field names, data types, and anonymized sample values. No real factory data (GSTIN, PAN, actual order amounts, customer names) is ever sent to Claude. The scrubbing happens in the AIMappingService before the API call.

// packages/ai-mapper/src/ai-mapping-service.ts

      
import Anthropic from '@anthropic-ai/sdk';
import { Logger } from '@fc/observability';

      
interface SourceField {
  field_name: string;
  data_type: string;          // string, number, date, boolean
  sample_value_anonymized: string; // "INV-XXXX" not "INV-2026-001"
  description?: string;       // From ERP metadata
  is_custom: boolean;         // true if user-added custom field
}

      
interface MappingSuggestion {
  source_field: string;
  canonical_field: string;     // dot-notation: "order.line_items[].quantity"
  confidence: number;          // 0.0 - 1.0
  reasoning: string;           // Why Claude chose this mapping
  transform_suggested?: string; // "toDate", "toUpperCase", "trim", "lookup"
  requires_human_review: boolean; // true if confidence < 0.8
}

      
export class AIMappingService {
  private anthropic: Anthropic;
  
  constructor(private logger: Logger) {
    // API key loaded from Vault at service startup, NOT from env var
    this.anthropic = new Anthropic({ apiKey: '' }); // Set in init()
  }

      
  async init(vaultClient: VaultTransit): Promise<void> {
    const apiKey = await vaultClient.readSecret('ai/anthropic/api_key');
    this.anthropic = new Anthropic({ apiKey });
  }

      
  async suggestMappings(
    sourceFields: SourceField[],
    erpType: string,
    targetContext: string // "EDI X12 for US buyer" or "Ariba cXML"
  ): Promise<MappingSuggestion[]> {

      
    // STEP 1: Scrub any PII that might have leaked into field metadata
    const scrubbed = this.scrubPII(sourceFields);

      
    // STEP 2: Build the prompt
    const systemPrompt = `You are an enterprise integration field mapping expert.
Your job is to map source ERP fields to the FactoryConnect canonical data model.

      
CANONICAL MODEL (target):
{
  "order": {
    "order_id": "UUID (FC-generated)",
    "buyer_po_number": "string - buyer's purchase order number",
    "order_date": "ISO 8601 date",
    "requested_delivery_date": "ISO 8601 date",
    "currency": "ISO 4217 currency code",
    "total_amount": "decimal",
    "status": "enum: RECEIVED|CONFIRMED|PRODUCTION|DISPATCHED|INVOICED|COMPLETED",
    "ship_to_address": {
      "name": "string", "line1": "string", "line2": "string",
      "city": "string", "state": "string", "postal_code": "string",
      "country_code": "ISO 3166-1 alpha-2"
    },
    "line_items": [{
      "line_number": "integer",
      "factory_sku": "string - factory's internal SKU",
      "buyer_sku": "string - buyer's item number",
      "upc_ean": "string - barcode (UPC-A 12-digit or EAN-13)",
      "description": "string",
      "quantity_ordered": "integer",
      "quantity_confirmed": "integer",
      "unit_of_measure": "enum: EA|CS|KG|LB|M|FT|DOZ|PK",
      "unit_price": "decimal",
      "line_total": "decimal",
      "hsn_code": "string - India HSN/SAC code",
      "hts_code": "string - US Harmonized Tariff Schedule code"
    }]
  }
}

      
RULES:
1. Map EVERY source field to the best canonical field. If no match, suggest "UNMAPPED".
2. For each mapping, provide a confidence score (0.0-1.0).
3. If confidence < 0.8, set requires_human_review = true.
4. Suggest transforms when data format differs (e.g., date format conversion).
5. Consider the ERP type context: Tally uses VOUCHERNUMBER, Zoho uses salesorder_number, etc.
6. Consider the target context: EDI X12 buyers need UPC, DUNS, specific date formats.
7. Return ONLY valid JSON array. No markdown, no explanation outside the JSON.

      
RESPOND WITH ONLY a JSON array of mapping objects. Nothing else.`;

      
    const userPrompt = `ERP Type: ${erpType}
Target: ${targetContext}

      
Source Fields:
${JSON.stringify(scrubbed, null, 2)}

      
Map each source field to the canonical model. Return JSON array.`;

      
    // STEP 3: Call Claude API
    const response = await this.anthropic.messages.create({
      model: 'claude-sonnet-4-20250514',
      max_tokens: 4096,
      system: systemPrompt,
      messages: [{ role: 'user', content: userPrompt }]
    });

      
    // STEP 4: Parse response safely
    const text = response.content
      .filter(b => b.type === 'text')
      .map(b => b.text)
      .join('');
    
    const cleaned = text.replace(/```json|\n?```/g, '').trim();
    
    let suggestions: MappingSuggestion[];
    try {
      suggestions = JSON.parse(cleaned);
    } catch (err) {
      this.logger.error({ err, raw: text }, 'Failed to parse Claude mapping response');
      throw new AIMappingError('Claude returned invalid JSON for mapping suggestions');
    }

      
    // STEP 5: Validate and sanitize suggestions
    return suggestions.map(s => ({
      source_field: this.sanitizeString(s.source_field),
      canonical_field: this.validateCanonicalPath(s.canonical_field),
      confidence: Math.min(1, Math.max(0, Number(s.confidence) || 0)),
      reasoning: this.sanitizeString(s.reasoning || ''),
      transform_suggested: s.transform_suggested || undefined,
      requires_human_review: s.confidence < 0.8 || s.requires_human_review
    }));
  }

      
  // Scrub PII from sample values before sending to Claude
  private scrubPII(fields: SourceField[]): SourceField[] {
    return fields.map(f => ({
      ...f,
      sample_value_anonymized: this.anonymize(f.sample_value_anonymized, f.data_type)
    }));
  }

      
  private anonymize(value: string, dataType: string): string {
    if (!value) return 'N/A';
    // Mask anything that looks like: GSTIN, PAN, phone, email, bank account
    let masked = value
      .replace(/\d{2}[A-Z]{5}\d{4}[A-Z]\d[A-Z\d][A-Z]/, 'XX-GSTIN-MASKED')
      .replace(/[A-Z]{5}\d{4}[A-Z]/, 'XXXXX0000X')
      .replace(/\b\d{10,12}\b/g, 'PHONE-MASKED')
      .replace(/[\w.]+@[\w.]+\.[a-z]+/gi, 'EMAIL-MASKED')
      .replace(/\b\d{9,18}\b/g, 'NUM-MASKED');
    // For numeric types, replace with representative sample
    if (dataType === 'number') return '100.00';
    if (dataType === 'date') return '2026-01-15';
    return masked.substring(0, 50); // Truncate long values
  }
}

## 5.3 Mapping Configuration Database Model

-- Mapping configuration: stores AI-suggested + human-confirmed mappings
CREATE TABLE mapping_configs (
  config_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  factory_id UUID NOT NULL,           -- Which factory this mapping belongs to
  connection_id UUID,                  -- NULL = factory-wide default, set = connection-specific
  erp_type VARCHAR NOT NULL,           -- TALLY | ZOHO | SAP_B1 | CUSTOM
  target_context VARCHAR NOT NULL,     -- EDI_X12 | ARIBA | COUPA | CANONICAL
  version INT NOT NULL DEFAULT 1,
  status VARCHAR DEFAULT 'DRAFT' CHECK (status IN ('DRAFT','TESTING','ACTIVE','ARCHIVED')),
  
  -- The actual mapping rules (array of rule objects)
  mapping_rules JSONB NOT NULL,
  
  -- AI provenance tracking
  ai_model_used VARCHAR,               -- claude-sonnet-4-20250514
  ai_suggestion_timestamp TIMESTAMPTZ,
  ai_prompt_hash VARCHAR,              -- SHA-256 of the prompt sent (for reproducibility)
  human_overrides_count INT DEFAULT 0, -- How many rules the human changed from AI suggestion
  
  -- Approval chain
  created_by VARCHAR NOT NULL,
  approved_by VARCHAR,
  approved_at TIMESTAMPTZ,
  
  -- Test results
  last_test_at TIMESTAMPTZ,
  last_test_passed BOOLEAN,
  test_input_sample_hash VARCHAR,      -- To verify test was run with representative data
  
  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW(),
  
  UNIQUE(factory_id, connection_id, version)
);

      
-- Index for fast lookup during message processing
CREATE INDEX idx_mapping_active ON mapping_configs (factory_id, connection_id, status) 
  WHERE status = 'ACTIVE';

      
-- Mapping rule JSONB structure example:
-- [
--   {
--     "rule_id": "uuid",
--     "source_field": "VOUCHERNUMBER",        -- Tally field name
--     "canonical_field": "order.buyer_po_number",
--     "transform": null,
--     "default_value": null,
--     "required": true,
--     "ai_confidence": 0.95,
--     "ai_suggested": true,
--     "human_confirmed": true,
--     "human_override": false
--   },
--   {
--     "rule_id": "uuid",
--     "source_field": "DATE",
--     "canonical_field": "order.order_date",
--     "transform": "toISODate",               -- Tally date format → ISO 8601
--     "default_value": null,
--     "required": true,
--     "ai_confidence": 0.98,
--     "ai_suggested": true,
--     "human_confirmed": true,
--     "human_override": false
--   }
-- ]

## 5.4 Tally ERP → Canonical → EDI 855 Complete Field Map

This is the complete field mapping for the most common scenario: a Tally Prime factory sending a PO Acknowledgement (EDI 855) to a US buyer.

| Tally Field | Canonical Field | EDI 855 Segment | Transform | Confidence |
| --- | --- | --- | --- | --- |
| VOUCHERNUMBER | order.buyer_po_number | BAK03 | trim | 0.95 |
| DATE | order.order_date | BAK04 | toISODate → YYYYMMDD | 0.98 |
| PARTYNAME | order.ship_to.name | N102 (ST loop) | trim, toUpperCase | 0.92 |
| PARTYLEDGERNAME | order.buyer_name | N102 (BY loop) | trim | 0.88 |
| PARTYGSTIN | party.gstin | REF (TN qualifier) | validate GSTIN format | 0.96 |
| STOCKITEMNAME | line_items[].description | PO1 (description) | trim | 0.94 |
| ACTUALQTY | line_items[].quantity_confirmed | ACK02 | toInteger | 0.97 |
| BILLEDQTY | line_items[].quantity_ordered | PO102 | toInteger | 0.93 |
| RATE | line_items[].unit_price | PO104 | toDecimal(2) | 0.96 |
| AMOUNT | line_items[].line_total | (calculated) | toDecimal(2) | 0.95 |
| GODOWNNAME | shipment.warehouse | N1 (SF loop) | lookup warehouse→address | 0.72 |
| NARRATION | order.notes | (not in EDI) | trim | 0.85 |
| DUEDATE | order.requested_delivery_date | DTM (002) | toISODate → YYYYMMDD | 0.94 |
| ORDERNUMBER | order.factory_order_number | REF (CO qualifier) | trim | 0.91 |
| (Custom: BUYER_SKU) | line_items[].buyer_sku | PO1 (BP qualifier) | trim, padLeft(10) | 0.80 |
| (Custom: UPC_CODE) | line_items[].upc_ean | PO1 (UP qualifier) | validateUPC12 | 0.78 |

Note: Fields with confidence < 0.80 (highlighted) are flagged for mandatory human review in the mapping UI. GODOWNNAME mapping requires a warehouse lookup table that the factory configures during onboarding.

# 6. Message State Machine & Workflow Engine

## 6.1 Message Lifecycle States

// Message state machine - every message follows this exact lifecycle

      
RECEIVED ──→ VALIDATED ──→ MAPPED ──→ QUEUED ──→ DISPATCHED ──→ ACKNOWLEDGED ──→ COMPLETED
   │              │            │          │            │               │
   ↓              ↓            ↓          ↓            ↓               ↓
REJECTED     INVALID     MAP_FAILED   (wait)    DISPATCH_FAIL    ACK_FAILED
   │              │            │                      │               │
   ↓              ↓            ↓                      ↓               ↓
 (dead)        (dead)     (retry ×3)             (retry ×5)      (retry ×3)
                               │                      │               │
                               ↓                      ↓               ↓
                          DEAD_LETTER            DEAD_LETTER      DEAD_LETTER
                               │                      │               │
                               └──────────────────────┴───────────────┘
                                              │
                                    ESCALATION TRIGGERED
                                    (P2 severity, ops + factory alerted)

## 6.2 State Transition Rules

| From State | To State | Trigger | Side Effects | Rollback |
| --- | --- | --- | --- | --- |
| RECEIVED | VALIDATED | Zod schema validation passes | Raw payload stored (encrypted) | None needed |
| RECEIVED | REJECTED | JWT invalid, tenant not found, duplicate idempotency key | Audit log entry, 401/409 response | None |
| VALIDATED | MAPPED | Mapping engine produces valid canonical | Canonical JSONB stored in message_log | None |
| VALIDATED | INVALID | Schema validation fails (missing required fields) | Audit log, factory notification | None |
| MAPPED | QUEUED | BullMQ job created successfully | Job ID stored in message_log | Remove from queue if DB write fails |
| MAPPED | MAP_FAILED | JSONata expression error or transform failure | Retry up to 3×. Audit log. | None |
| QUEUED | DISPATCHED | Adapter.dispatch() called (transport initiated) | Dispatch timestamp recorded | None |
| DISPATCHED | ACKNOWLEDGED | MDN received with status=processed (AS2), HTTP 200 (REST) | MDN stored, acknowledged_at set | None |
| DISPATCHED | DISPATCH_FAIL | Transport error: timeout, 5xx, connection refused | Retry 5× with exponential backoff: 5s, 30s, 5m, 30m, 2h | None |
| ACKNOWLEDGED | COMPLETED | Audit trail written, notifications sent | Factory portal updated, buyer portal updated | None |
| DISPATCH_FAIL (×5) | DEAD_LETTER | All 5 retries exhausted | Move to dead_letter_queue, escalation P2 | None |
| DEAD_LETTER | QUEUED | FC Super Admin triggers manual replay | New job created with original payload, fresh retry count | New idempotency key to prevent duplicate |

## 6.3 BullMQ Job Definitions

// apps/worker/src/jobs/send-po-ack.job.ts

      
import { Job, Queue, Worker } from 'bullmq';
import { trace } from '@opentelemetry/api';
import { AdapterRegistry } from '@fc/adapter-core';
import { MappingEngine } from '@fc/mapping-engine';
import { AuditWriter } from '@fc/audit';
import { MessageLogRepo } from '@fc/data';
import { NotificationService } from '@fc/notification';
import { VaultTransit } from '@fc/crypto';

      
// Queue definition with security settings
export const poAckQueue = new Queue('send-po-ack', {
  connection: redisConnection, // TLS-enabled Redis connection
  defaultJobOptions: {
    attempts: 5,
    backoff: {
      type: 'custom',
      delay: (attemptsMade: number) => {
        // Exponential: 5s, 30s, 5min, 30min, 2hr
        const delays = [5000, 30000, 300000, 1800000, 7200000];
        return delays[Math.min(attemptsMade - 1, delays.length - 1)];
      }
    },
    removeOnComplete: { age: 7 * 24 * 3600 }, // Keep completed jobs 7 days
    removeOnFail: false // Never auto-remove failed jobs
  }
});

      
// Worker implementation
export const poAckWorker = new Worker('send-po-ack', async (job: Job) => {
  const tracer = trace.getTracer('po-ack-worker');
  
  return tracer.startActiveSpan('process-po-ack', async (span) => {
    const { message_id, connection_id, canonical_order_id, correlation_id } = job.data;
    
    span.setAttribute('message_id', message_id);
    span.setAttribute('connection_id', connection_id);
    span.setAttribute('correlation_id', correlation_id);
    span.setAttribute('attempt', job.attemptsMade + 1);

      
    const logger = pino.child({ correlation_id, message_id, job_id: job.id });

      
    try {
      // Step 1: Load connection config
      logger.info('Loading connection config');
      const connection = await ConnectionRepo.findById(connection_id);
      if (!connection || connection.status !== 'ACTIVE') {
        throw new Error(`Connection ${connection_id} not active`);
      }

      
      // Step 2: Load canonical order
      const canonicalOrder = await CanonicalOrderRepo.findById(canonical_order_id);
      if (!canonicalOrder) {
        throw new Error(`Canonical order ${canonical_order_id} not found`);
      }

      
      // Step 3: Load mapping config (cached in Redis, 5-min TTL)
      const mappingConfig = await MappingConfigRepo.findActive(
        connection.factory_id, connection_id
      );

      
      // Step 4: Transform canonical → EDI 855
      logger.info('Transforming to EDI 855');
      const adapter = AdapterRegistry.get(connection.system_type);
      const ediPayload = await adapter.transform(
        canonicalOrder, MessageType.PO_ACKNOWLEDGEMENT, connection, mappingConfig
      );

      
      // Step 5: Update status to DISPATCHED
      await MessageLogRepo.updateStatus(message_id, 'DISPATCHED', {
        dispatched_at: new Date().toISOString()
      });
      await AuditWriter.write({
        entity_type: 'MESSAGE', entity_id: message_id,
        action: 'STATUS_CHANGED', 
        new_value: { status: 'DISPATCHED' },
        performed_by: 'po-ack-worker'
      });

      
      // Step 6: Dispatch via AS2
      logger.info('Dispatching via AS2');
      const result = await adapter.dispatch(
        ediPayload, MessageType.PO_ACKNOWLEDGEMENT, connection, correlation_id
      );

      
      if (!result.success) {
        // Let BullMQ retry if eligible
        if (result.retry_eligible) {
          throw new Error(`Dispatch failed: ${result.error_message}`);
        }
        // Non-retryable (4xx) — go straight to dead letter
        await this.moveToDLQ(message_id, result, correlation_id);
        return;
      }

      
      // Step 7: Update to ACKNOWLEDGED
      await MessageLogRepo.updateStatus(message_id, 'ACKNOWLEDGED', {
        acknowledged_at: result.dispatch_timestamp,
        mdn_status: result.mdn_status
      });

      
      // Step 8: Update to COMPLETED + notify
      await MessageLogRepo.updateStatus(message_id, 'COMPLETED', {
        completed_at: new Date().toISOString()
      });
      await AuditWriter.write({
        entity_type: 'MESSAGE', entity_id: message_id,
        action: 'COMPLETED',
        new_value: { mdn_status: result.mdn_status, duration_ms: result.duration_ms },
        performed_by: 'po-ack-worker'
      });

      
      // Step 9: Notify factory
      await NotificationService.send({
        factory_id: connection.factory_id,
        event: 'po_ack_sent',
        data: {
          buyer_name: connection.buyer_name,
          po_number: canonicalOrder.buyer_po_number,
          edi_type: '855'
        }
      });

      
      logger.info({ duration_ms: result.duration_ms }, 'PO ACK sent successfully');
      span.setStatus({ code: 0 });
      
    } catch (err) {
      logger.error({ err, attempt: job.attemptsMade + 1 }, 'PO ACK dispatch failed');
      span.setStatus({ code: 2, message: err.message });
      span.recordException(err);
      
      // Update message status
      await MessageLogRepo.updateStatus(message_id, 'DISPATCH_FAILED', {
        error_message: err.message,
        retry_count: job.attemptsMade + 1
      });

      
      throw err; // Let BullMQ handle retry
    } finally {
      span.end();
    }
  });
}, {
  connection: redisConnection,
  concurrency: 10, // Max 10 concurrent EDI dispatches per worker pod
  limiter: { max: 50, duration: 60000 } // Max 50 jobs per minute (rate limit)
});

      
// Dead letter handler
poAckWorker.on('failed', async (job, err) => {
  if (job && job.attemptsMade >= 5) {
    const { message_id, connection_id, correlation_id } = job.data;
    
    // Move to dead letter queue
    await DeadLetterRepo.insert({
      message_id, connection_id, correlation_id,
      error_message: err.message,
      failed_at: new Date().toISOString(),
      retry_count: job.attemptsMade,
      original_job_data: job.data
    });

      
    await MessageLogRepo.updateStatus(message_id, 'DEAD_LETTER');

      
    // Trigger escalation
    await EscalationEngine.trigger({
      severity: 'P2',
      metric_name: 'dead_letter_message',
      connection_id,
      message_id,
      notify_channels: ['SLACK', 'EMAIL', 'WHATSAPP'],
      message: `EDI 855 PO ACK failed after 5 retries. Message: ${message_id}`
    });
  }
});

# 7. Testing Strategy — Complete Coverage

TESTING PHILOSOPHY: No message type goes live without passing all four test layers: unit tests (Vitest), contract tests (Pact), integration tests (Supertest + test DB), and end-to-end tests (sandbox AS2 endpoint). Every PR must pass the full regression suite. Test data uses realistic but anonymized EDI messages.

## 7.1 Test Pyramid

| Layer | Tool | Count Target | What It Tests | Speed |
| --- | --- | --- | --- | --- |
| Unit | Vitest | ~200 tests | Individual functions: EDI segment builders, mapping transforms, validation | <30 seconds |
| Contract (Pact) | Pact.js | ~30 contracts | EDI 855/856/810 format correctness against buyer's spec | <2 minutes |
| Integration | Supertest + pg-mem | ~80 tests | Full API → queue → adapter pipeline with test DB | <5 minutes |
| E2E / Sandbox | Playwright + FC sandbox | ~20 flows | Full order-to-cash flow with sandbox AS2 endpoint | <15 minutes |
| Load | k6 | 3 scenarios | 10K msg/hr sustained, spike to 50K, endurance 24hr | Scheduled weekly |
| Security | OWASP ZAP + custom | Full scan | XSS, SQLi, XXE, IDOR, auth bypass, cert validation | Scheduled weekly |

## 7.2 Pact Contract Test — EDI 855 Sample

// packages/edi-x12/__tests__/contracts/edi855.pact.test.ts

      
import { Pact } from '@pact-foundation/pact';
import { EdiX12Adapter } from '../src/edi-x12-adapter';

      
describe('EDI 855 Contract Tests', () => {
  
  // Test 1: ISA envelope correctness
  it('must produce valid ISA envelope with correct sender/receiver', async () => {
    const canonical = createTestCanonicalOrder();
    const connection = createTestConnection({
      factory_edi_isa_id: 'FACTORYID',
      buyer_edi_isa_id: 'WALMARTEDI',
      isa_qualifier: 'ZZ'
    });
    
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    // ISA segment validation
    expect(edi).toMatch(/^ISA\*00\*\s{10}\*00\*\s{10}\*ZZ\*FACTORYID\s+\*ZZ\*WALMARTEDI\s+\*/);
    expect(edi).toContain('*00501*'); // X12 version 5010
    expect(edi).toMatch(/\*P\*>~$/m); // Production mode, '>' as subelement separator
  });

      
  // Test 2: BAK segment with correct PO reference
  it('must include BAK segment with buyer PO number', async () => {
    const canonical = createTestCanonicalOrder({ buyer_po_number: 'PO-TEST-001' });
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    expect(edi).toContain('BAK*06*AC*PO-TEST-001*');
    // 06 = original, AC = acknowledge with detail
  });

      
  // Test 3: PO1 line items match canonical
  it('must produce one PO1 segment per line item', async () => {
    const canonical = createTestCanonicalOrder({
      line_items: [
        { line_number: 1, buyer_sku: 'SKU-A', quantity_confirmed: 500, unit_price: 12.50, uom: 'EA' },
        { line_number: 2, buyer_sku: 'SKU-B', quantity_confirmed: 1000, unit_price: 8.75, uom: 'EA' }
      ]
    });
    
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    const po1Segments = edi.split('\n').filter(l => l.startsWith('PO1'));
    expect(po1Segments).toHaveLength(2);
    expect(po1Segments[0]).toContain('*500*EA*12.50*');
    expect(po1Segments[1]).toContain('*1000*EA*8.75*');
  });

      
  // Test 4: ACK segments per line
  it('must include ACK segment after each PO1', async () => {
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    const lines = edi.split('\n');
    for (let i = 0; i < lines.length; i++) {
      if (lines[i].startsWith('PO1')) {
        expect(lines[i + 1]).toMatch(/^ACK\*IA\*/); // IA = Item Accepted
      }
    }
  });

      
  // Test 5: CTT segment count matches
  it('must have correct CTT count', async () => {
    const canonical = createTestCanonicalOrder({ line_items: generateLineItems(5) });
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    expect(edi).toContain('CTT*5~');
  });

      
  // Test 6: SE segment count matches actual segment count
  it('must have accurate SE segment count', async () => {
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    const lines = edi.split('\n').filter(l => l.trim());
    const stIndex = lines.findIndex(l => l.startsWith('ST'));
    const seIndex = lines.findIndex(l => l.startsWith('SE'));
    const expectedCount = seIndex - stIndex + 1;
    
    expect(edi).toContain(`SE*${expectedCount}*`);
  });

      
  // Test 7: No PII leakage in EDI output
  it('must not contain GSTIN, PAN, or bank details in EDI', async () => {
    const edi = await adapter.transform(canonical, MessageType.PO_ACKNOWLEDGEMENT, connection, mapping);
    
    expect(edi).not.toMatch(/\d{2}[A-Z]{5}\d{4}[A-Z]\d[A-Z\d][A-Z]/); // GSTIN
    expect(edi).not.toMatch(/[A-Z]{5}\d{4}[A-Z]/); // PAN
    expect(edi).not.toMatch(/@/); // No email addresses
  });
});

## 7.3 Sandbox Environment Design

Every buyer connection has a sandbox environment for testing before go-live. The sandbox is a real AS2 endpoint run by FactoryConnect that behaves exactly like a buyer's system.

| Component | Production | Sandbox |
| --- | --- | --- |
| AS2 Endpoint | Buyer's real AS2 URL | FC sandbox: sandbox.as2.factoryconnect.io/{connection_id} |
| Certificates | Real buyer certs from Vault | FC-generated test certs (auto-provisioned) |
| ISA IDs | Real ISA sender/receiver IDs | Test ISA IDs: T-{factory_code} / T-{buyer_code} |
| MDN Response | Buyer's real MDN | FC sandbox: always returns processed MDN (configurable) |
| Data | Real orders, real money | Test data only. Clearly marked TEST in ISA. |
| SLA | Real SLA tracking + breach alerts | SLA tracking ON but no escalation to ops |
| Dead Letter | Real DLQ + escalation | DLQ visible in factory portal, no ops notification |
| Billing | Metered, billed monthly | Not metered, max 50 messages per connection |

# 8. Infrastructure, Deployment & Operations

## 8.1 Kubernetes Architecture

# infrastructure/helm/values-production.yaml

      
# ─── API Service ───
api:
  replicas: 3                    # Minimum 3 for HA
  resources:
    requests: { cpu: "500m", memory: "512Mi" }
    limits:   { cpu: "2000m", memory: "2Gi" }
  hpa:
    minReplicas: 3
    maxReplicas: 10
    targetCPU: 70
  podDisruptionBudget:
    minAvailable: 2              # Always keep 2 running during deploys

      
# ─── Worker Service (BullMQ consumers) ───
worker:
  replicas: 3
  resources:
    requests: { cpu: "1000m", memory: "1Gi" }
    limits:   { cpu: "4000m", memory: "4Gi" }
  hpa:
    minReplicas: 3
    maxReplicas: 20
    metrics:
      - type: External
        external:
          metricName: bullmq_queue_depth
          targetValue: 1000       # Scale when queue > 1000 msgs
  env:
    CONCURRENCY: "10"            # Jobs per worker instance
    RATE_LIMIT_MAX: "50"         # Max 50 jobs/min per worker

      
# ─── Database ───
database:
  engine: aurora-postgresql-16
  instanceClass: db.r6g.xlarge
  multiAZ: true                  # Automatic failover
  encryption: true               # AES-256 via KMS
  backup:
    retentionPeriod: 30          # 30-day backup retention
    preferredWindow: "02:00-03:00"
  monitoring:
    performanceInsights: true
  pgbouncer:
    maxClientConn: 1000
    defaultPoolSize: 25
    poolMode: transaction

      
# ─── Redis (BullMQ + Cache) ───
redis:
  engine: redis-7.x
  nodeType: cache.r6g.large
  replication:
    numNodeGroups: 3             # 3 shards
    replicasPerNodeGroup: 1      # 1 replica per shard
  transitEncryption: true
  atRestEncryption: true

      
# ─── Secrets ───
vault:
  server:
    ha:
      enabled: true
      replicas: 3
    seal:
      type: awskms                # Auto-unseal via AWS KMS
    audit:
      enabled: true               # Audit ALL Vault access
  injector:
    enabled: true                 # Sidecar injection for pods

## 8.2 CI/CD Pipeline

# .github/workflows/deploy.yml
# Blue-green deployment with full test suite

      
name: Deploy to Production
on:
  push:
    branches: [main]

      
jobs:
  test:
    runs-on: ubuntu-latest
    services:
      postgres: { image: postgres:16, env: { POSTGRES_PASSWORD: test } }
      redis: { image: redis:7 }
    steps:
      - uses: actions/checkout@v4
      - uses: actions/setup-node@v4
        with: { node-version: 22 }
      - run: npm ci
      - run: npm run lint          # ESLint + TypeScript strict
      - run: npm run test:unit     # Vitest (~200 tests)
      - run: npm run test:contract # Pact contracts (~30)
      - run: npm run test:integration # Supertest + test DB (~80)
      - run: npm run test:security # OWASP dependency check
      
  # Database migration compatibility check
  migration-check:
    runs-on: ubuntu-latest
    steps:
      - run: flyway validate       # Ensure migrations are backward-compatible
      - run: flyway migrate        # Run on test DB
      - run: npm run test:migration # Verify old code works with new schema

      
  deploy:
    needs: [test, migration-check]
    steps:
      # 1. Build + push Docker images
      - run: docker build -t fc-api:$GITHUB_SHA .
      - run: docker push $ECR_REGISTRY/fc-api:$GITHUB_SHA
      
      # 2. Run database migrations FIRST (backward-compatible)
      - run: flyway migrate -url=$PROD_DB_URL
      
      # 3. Blue-green deploy via Helm
      - run: |
          helm upgrade factoryconnect ./helm \
            --set api.image.tag=$GITHUB_SHA \
            --set worker.image.tag=$GITHUB_SHA \
            --set strategy.type=RollingUpdate \
            --set strategy.rollingUpdate.maxUnavailable=0 \
            --set strategy.rollingUpdate.maxSurge=1
      
      # 4. Wait for health checks
      - run: kubectl rollout status deployment/fc-api --timeout=300s
      - run: kubectl rollout status deployment/fc-worker --timeout=300s
      
      # 5. Run smoke tests against production
      - run: npm run test:smoke -- --env=production
      
      # 6. If smoke tests fail, auto-rollback
      - if: failure()
        run: helm rollback factoryconnect

## 8.3 Disaster Recovery Design

| Metric | Target | How Achieved |
| --- | --- | --- |
| RPO (Recovery Point Objective) | < 1 minute | Aurora PostgreSQL continuous backup + point-in-time recovery. Redis AOF persistence. |
| RTO (Recovery Time Objective) | < 30 minutes | Aurora Multi-AZ automatic failover (< 30s for DB). K8s pod restart (< 60s). DNS failover via Route53 health checks. |
| Backup Testing | Monthly | Automated monthly DR drill: restore from backup to staging, run full E2E test suite, report results. |
| Data Region | ap-south-1 (Mumbai) | All data stays in India. No cross-region replication (DPDP compliance). Backup stored in same region. |
| Runbook | Documented + tested | Step-by-step DR runbook in Confluence. Pager → assess → failover → verify → communicate → post-mortem. |

# 9. Complete Data Model — EDI Adapter Tables

-- ═══════════════════════════════════════════════════════════
-- FACTORYCONNECT CORE TABLES (public schema — shared)
-- ═══════════════════════════════════════════════════════════

      
-- Factories (tenants)
CREATE TABLE factories (
  factory_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  legal_name VARCHAR(255) NOT NULL,
  trade_name VARCHAR(255),
  gstin VARCHAR(15) NOT NULL,
  pan_encrypted VARCHAR(500),          -- Vault Transit encrypted
  industry_type VARCHAR(50),
  status VARCHAR(20) DEFAULT 'ACTIVE' CHECK (status IN ('ACTIVE','SUSPENDED','CANCELLED')),
  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW()
);

      
-- Buyers (global registry, shared across all factories)
CREATE TABLE buyers (
  buyer_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  name VARCHAR(255) NOT NULL,
  country_code CHAR(2) NOT NULL,        -- ISO 3166-1
  system_type VARCHAR(20) NOT NULL,     -- EDI_X12, ARIBA, COUPA, etc.
  edi_isa_id VARCHAR(15),               -- ISA Sender ID
  edi_isa_qualifier VARCHAR(2),         -- ZZ, 01, etc.
  ariba_network_id VARCHAR(50),
  as2_id VARCHAR(128),
  as2_endpoint VARCHAR(500),
  as2_mdn_mode VARCHAR(10) CHECK (as2_mdn_mode IN ('SYNC','ASYNC')),
  test_endpoint VARCHAR(500),
  created_at TIMESTAMPTZ DEFAULT NOW()
);

      
-- Connections (factory × buyer pairs — the core routing table)
CREATE TABLE connections (
  connection_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  factory_id UUID NOT NULL REFERENCES factories,
  buyer_id UUID NOT NULL REFERENCES buyers,
  
  -- Connection identity
  factory_as2_id VARCHAR(128),          -- Factory's AS2-From ID
  buyer_as2_id VARCHAR(128),            -- Buyer's AS2-To ID
  factory_edi_isa_id VARCHAR(15),       -- Factory ISA ID
  buyer_edi_isa_id VARCHAR(15),         -- Buyer ISA ID
  edi_version VARCHAR(10) DEFAULT '005010',
  
  -- Protocol + transport
  system_type VARCHAR(20) NOT NULL,
  protocol VARCHAR(10) NOT NULL,
  buyer_endpoint VARCHAR(500) NOT NULL,
  mdn_endpoint VARCHAR(500),           -- Our MDN receive URL
  
  -- Security credentials (encrypted references to Vault paths)
  credentials JSONB NOT NULL DEFAULT '{}',
  -- Example: {
  --   "vault_path_private_key": "secret/as2/{connection_id}/private_key",
  --   "vault_path_buyer_cert": "secret/as2/{connection_id}/buyer_cert",
  --   "encryption_required": true,
  --   "signing_algorithm": "sha-256"
  -- }
  
  -- SLA thresholds (hours/days)
  sla_po_ack_hours INT DEFAULT 24,
  sla_asn_hours INT DEFAULT 4,         -- Hours after dispatch
  sla_invoice_days INT DEFAULT 3,      -- Days after ASN
  
  -- Status
  status VARCHAR(20) DEFAULT 'DRAFT' CHECK (status IN (
    'DRAFT','CONFIGURED','TESTING','TESTED','ACTIVE','SUSPENDED','INACTIVE'
  )),
  
  -- Certificate tracking
  factory_cert_expiry TIMESTAMPTZ,
  buyer_cert_expiry TIMESTAMPTZ,
  
  -- Mapping config reference
  active_mapping_config_id UUID,
  
  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW(),
  
  UNIQUE(factory_id, buyer_id)          -- One connection per factory-buyer pair
);

      
-- Routing rules (how to route inbound messages to the right factory)
CREATE TABLE routing_rules (
  rule_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  rule_type VARCHAR(20) NOT NULL CHECK (rule_type IN (
    'ISA_ID',              -- EDI: match ISA receiver ID to factory
    'ARIBA_NETWORK_ID',    -- Ariba: match Ariba supplier ID
    'API_KEY',             -- REST: match API key to factory
    'WEBHOOK_SECRET'       -- Zoho/Coupa: match webhook verification
  )),
  rule_value VARCHAR(255) NOT NULL,     -- The ID/key to match
  factory_id UUID NOT NULL REFERENCES factories,
  buyer_id UUID REFERENCES buyers,      -- Optional: also resolve buyer
  connection_id UUID REFERENCES connections,
  is_active BOOLEAN DEFAULT TRUE,
  
  UNIQUE(rule_type, rule_value)          -- No duplicate routing
);

      
-- ═══════════════════════════════════════════════════════════
-- PER-TENANT TABLES (factory_{uuid} schema)
-- ═══════════════════════════════════════════════════════════

      
-- Canonical orders
CREATE TABLE canonical_orders (
  order_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  connection_id UUID NOT NULL,
  
  -- Order identification
  buyer_po_number VARCHAR(50) NOT NULL,
  factory_order_number VARCHAR(50),
  
  -- Dates
  order_date DATE NOT NULL,
  requested_delivery_date DATE,
  confirmed_delivery_date DATE,
  
  -- Parties
  buyer_name VARCHAR(255),
  ship_to_name VARCHAR(255),
  ship_to_address JSONB,               -- {line1, line2, city, state, postal_code, country_code}
  
  -- Financials
  currency CHAR(3) DEFAULT 'USD',
  total_amount DECIMAL(15,2),
  
  -- Status tracking
  status VARCHAR(20) DEFAULT 'RECEIVED' CHECK (status IN (
    'RECEIVED','CONFIRMED','PRODUCTION','QC_PENDING','QC_PASSED',
    'DISPATCH_READY','DISPATCHED','INVOICED','COMPLETED','CANCELLED'
  )),
  
  -- Audit
  idempotency_key VARCHAR(255) UNIQUE,
  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW()
) PARTITION BY RANGE (created_at);

      
-- Canonical order line items
CREATE TABLE canonical_order_line_items (
  line_item_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  order_id UUID NOT NULL REFERENCES canonical_orders,
  line_number INT NOT NULL,
  
  -- Product identification
  factory_sku VARCHAR(50) NOT NULL,
  buyer_sku VARCHAR(50),
  upc_ean VARCHAR(14),
  description VARCHAR(500),
  hsn_code VARCHAR(8),
  hts_code VARCHAR(10),
  
  -- Quantities
  quantity_ordered INT NOT NULL,
  quantity_confirmed INT,
  unit_of_measure VARCHAR(5) DEFAULT 'EA',
  
  -- Pricing
  unit_price DECIMAL(12,4),
  line_total DECIMAL(15,2),
  
  -- Status
  status VARCHAR(20) DEFAULT 'PENDING' CHECK (status IN (
    'PENDING','ACCEPTED','REJECTED','PARTIAL','BACKORDERED'
  )),
  
  created_at TIMESTAMPTZ DEFAULT NOW()
);

      
-- Dead letter queue
CREATE TABLE dead_letter_queue (
  dlq_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  message_id UUID NOT NULL,
  connection_id UUID NOT NULL,
  correlation_id VARCHAR(64) NOT NULL,
  message_type VARCHAR(30),
  
  -- Failure details
  error_message TEXT,
  error_code VARCHAR(50),
  retry_count INT,
  
  -- Original job data (for replay)
  original_job_data JSONB NOT NULL,
  
  -- Resolution tracking
  status VARCHAR(20) DEFAULT 'PENDING' CHECK (status IN (
    'PENDING','INVESTIGATING','REPLAYING','RESOLVED','DISCARDED'
  )),
  assigned_to VARCHAR(100),
  resolution_notes TEXT,
  resolved_at TIMESTAMPTZ,
  
  created_at TIMESTAMPTZ DEFAULT NOW()
);

      
-- Audit log (IMMUTABLE — no UPDATE, no DELETE, hash-chained)
CREATE TABLE audit_log (
  audit_id BIGSERIAL PRIMARY KEY,
  entity_type VARCHAR(30) NOT NULL,
  entity_id UUID NOT NULL,
  action VARCHAR(30) NOT NULL,
  old_value JSONB,
  new_value JSONB,
  performed_by VARCHAR(100) NOT NULL,
  performed_at TIMESTAMPTZ DEFAULT NOW() NOT NULL,
  ip_address INET,
  session_id VARCHAR(100),
  
  -- Tamper detection: SHA-256 hash including previous row's hash
  previous_hash VARCHAR(64),
  row_hash VARCHAR(64) NOT NULL
);

      
-- Enforce immutability at database level
REVOKE UPDATE, DELETE ON audit_log FROM fc_app_user;
-- Additional trigger to reject UPDATE/DELETE even from superuser
CREATE OR REPLACE FUNCTION prevent_audit_modification()
RETURNS TRIGGER AS $$
BEGIN
  RAISE EXCEPTION 'Audit log modifications are prohibited';
  RETURN NULL;
END;
$$ LANGUAGE plpgsql;

      
CREATE TRIGGER audit_immutable
  BEFORE UPDATE OR DELETE ON audit_log
  FOR EACH ROW EXECUTE FUNCTION prevent_audit_modification();

# 10. Monitoring, Observability & SLA Tracking

## 10.1 Key Metrics Dashboard

| Metric | Prometheus Name | Alert Threshold | Dashboard Panel |
| --- | --- | --- | --- |
| Messages processed/min | fc_messages_processed_total | < 1/min for active tenant = warning | Time series graph |
| EDI dispatch success rate | fc_edi_dispatch_success_ratio | < 95% in 5 min = P2 alert | Gauge (red/yellow/green) |
| EDI dispatch latency (p95) | fc_edi_dispatch_duration_seconds | > 30s p95 = P3 alert | Histogram |
| Dead letter queue depth | fc_dlq_depth | > 0 = P2 alert (immediate) | Counter with trend |
| Queue depth (pending jobs) | fc_bullmq_queue_depth | > 10,000 = auto-scale + P3 | Gauge |
| AS2 cert days to expiry | fc_as2_cert_expiry_days | < 30d = P3, < 7d = P2 | Table sorted by urgency |
| Bridge Agent heartbeat | fc_bridge_agent_last_heartbeat | > 30 min = P2 alert | Status matrix |
| DB connection pool usage | fc_pgbouncer_active_connections | > 90% = P2 alert | Gauge |
| API error rate (5xx) | fc_api_errors_total{status=~'5..'} | > 10% in 5 min = P1 | Error rate graph |
| SLA breach (PO ACK overdue) | fc_sla_breach_total{type='po_ack'} | Any breach = P3 + factory WA | Counter with trend |

## 10.2 Correlation ID Design

Every message in FactoryConnect carries a correlation_id through its entire lifecycle. This ID appears in every log line, every OpenTelemetry span, every queue job, every database record, and every API response header.

// Correlation ID format: fc-{factory_short_code}-{timestamp_ms}-{random_6}
// Example: fc-PREC-1714567890123-a3b2c1

      
// Set at the entry point (API route or inbound webhook)
app.use((req, res, next) => {
  const corrId = req.headers['x-correlation-id'] || generateCorrelationId(req.factoryId);
  req.correlationId = corrId;
  res.setHeader('X-Correlation-ID', corrId);
  
  // Attach to Pino logger context
  req.log = logger.child({ correlation_id: corrId, factory_id: req.factoryId });
  
  // Attach to OpenTelemetry span
  const span = trace.getActiveSpan();
  if (span) span.setAttribute('correlation_id', corrId);
  
  next();
});

      
// Carried through BullMQ jobs
await poAckQueue.add('send-po-ack', {
  message_id,
  connection_id,
  correlation_id: req.correlationId  // Preserved through queue
});

      
// In worker: extract and set on span + logger
const { correlation_id } = job.data;
const workerLogger = logger.child({ correlation_id, job_id: job.id });

# 11. Compliance — DPDP Act, IT Act, Data Retention

## 11.1 DPDP Act 2023 Compliance Checklist

| Requirement | FC Implementation | Status |
| --- | --- | --- |
| Lawful purpose for data processing | Processing factory data to fulfill buyer orders (contractual necessity) | Designed |
| Consent collection | Explicit consent during signup. consent_given_at + consent_version stored. | Designed |
| Purpose limitation | Data used only for order processing, invoicing, compliance. Not shared with third parties. | Designed |
| Data minimization | Only collect fields necessary for order flow. No unnecessary PII. | Designed |
| Right to erasure | Tenant deletion workflow: cascade through schema, shared tables, MinIO, Vault, Redis, backups | Designed |
| Data retention policy | Message logs: 7 years (tax compliance). PII: deleted on subscription end + 30 days. Audit logs: indefinite. | Designed |
| Breach notification | 72-hour notification to Data Protection Board. Incident response runbook includes DPDP notification. | Planned |
| Data Protection Officer | Designated DPO before 100 factory threshold. | Planned |
| Cross-border transfer | Buyer data (EDI payloads) sent to US buyer endpoints. Contractual safeguards in TPA. | Designed |
| Children's data | Not applicable (B2B platform, no children's data processed) | N/A |

## 11.2 Data Retention Schedule

| Data Type | Retention Period | Reason | Deletion Method |
| --- | --- | --- | --- |
| EDI message payloads (raw) | 7 years | Indian tax law + buyer audit requirements | Partition drop after archive to S3 Glacier |
| Canonical order records | 7 years | Tax compliance (GST) | Partition drop after archive |
| Audit log | Indefinite | Tamper-proof compliance record | Never deleted |
| Factory PII (contacts, mobile, email) | Subscription end + 30 days | DPDP Act right to erasure | Hard delete + Vault key destruction |
| PAN, bank account (encrypted) | Subscription end + 30 days | DPDP Act | Delete encrypted data + rotate Vault key |
| AS2 certificates (expired) | 1 year after expiry | Audit trail for past communications | Vault secret deletion |
| Bridge Agent logs | 90 days | Troubleshooting | Log rotation + deletion |
| Session data (Redis) | 24 hours | Session management | TTL-based auto-expiry |
| AI mapping prompts/responses | 30 days | Debugging mapping issues | Auto-purge cron job |

# 12. End-to-End Onboarding Flow — Factory to First Live EDI

This section maps the complete journey from a factory signing up to sending their first live EDI 855 to a US buyer. Every step includes the system action, human action, and acceptance criteria.

| Day | Step | Actor | System Action | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 0 | Factory signs up, verifies email | Factory Owner | Keycloak user created, factory tenant schema provisioned, Vault namespace created | Owner can log in, see empty dashboard |
| 0 | GSTIN validation | System | Validate GSTIN via GST Search API, auto-fill legal name + address | GSTIN verified, factory profile auto-populated |
| 1 | Onboarding call scheduled | CS Team | CRM status → TRIAL, onboarding engineer assigned | Call scheduled within 24hr of signup |
| 1 | ERP type selected (Tally) | Factory Owner | Bridge Agent download link provided, installation guide sent | Owner selects ERP type in portal |
| 2 | Bridge Agent installed at factory | Factory IT / Owner | Agent pings FC API, heartbeat starts, Vault issues mTLS cert | Bridge Agent status = ONLINE in FC dashboard |
| 2 | First Tally sync | System | Bridge Agent pulls products + inventory from Tally, sends to FC API | Products visible in FC portal |
| 3 | Buyer connection setup | Factory Owner | Fill buyer checklist form (Section 1.4) | All required fields populated |
| 3 | AS2 certificate exchange | FC Ops + Buyer EDI team | FC generates keypair via Vault PKI, exchanges public cert with buyer | Both certs loaded in Vault |
| 4 | AI field mapping | Factory Owner | Claude suggests mappings, owner reviews in visual UI | All required fields mapped with confidence ≥ 0.8 |
| 5 | Mapping test | Factory Owner | Test Tally SO → canonical → EDI 855, send to FC sandbox AS2 | Sandbox receives valid 855, MDN returned |
| 5-7 | Buyer sandbox test | FC Ops + Buyer | Send test 855 to buyer's test AS2 endpoint | Buyer confirms valid receipt |
| 7 | Buyer sends test 850 | Buyer EDI team | Buyer sends test PO to FC's AS2 endpoint, FC routes to factory | Factory sees test PO in portal |
| 7-10 | Full round-trip test | All parties | 850 → 855 → 856 → 810 complete cycle in test mode | All messages pass buyer's EDI validation |
| 10 | Go-live sign-off | Buyer EDI team | Buyer approves move from test to production | Written approval (email/portal) |
| 10 | Connection ACTIVATED | FC Ops | Connection status → ACTIVE, live endpoints configured | Audit log: connection activated |
| 11+ | First live PO received | Buyer | Real EDI 850 routed to factory | Factory sees real PO, confirms via portal |
| 11+ | First live 855 sent | Factory Owner | Confirms PO, system generates + dispatches EDI 855 | Buyer receives valid 855 within SLA |

# 13. Implementation Sequence — Build Order

BUILD PHILOSOPHY: Build the thinnest vertical slice first: one source (Tally) → one canonical entity (Order) → one target (EDI 855 over AS2). Get this working end-to-end with full security, testing, and monitoring before adding ANY other adapter. This is the gold standard that all others follow.

| Phase | Sprint | Deliverable | Definition of Done |
| --- | --- | --- | --- |
| 1: Foundation | 1-2 | Monorepo, DB migrations, Keycloak, Vault, Kong, Docker Compose dev | docker compose up boots all services, health check passes |
| 2: Canonical Model | 3 | Zod schemas, DDL, CRUD for orders + line items + audit | Unit tests pass, audit log immutable |
| 3: Inbound API | 4 | POST /api/v1/orders + JWT auth + Zod validation + idempotency | API accepts canonical order, returns 201, rejects duplicates |
| 4: Tally Bridge | 5-6 | Bridge Agent: poll Tally → parse XML → POST to FC API | Bridge Agent installed on test Windows, syncs orders |
| 5: Mapping Engine | 7 | JSONata engine + mapping_configs table + transforms | Sample Tally XML → canonical JSON transformation works |
| 6: AI Mapper | 8 | Claude API integration + PII scrubbing + mapping UI | Factory uploads fields, AI suggests mappings, human confirms |
| 7: EDI 855 Generator | 9-10 | generate855() + ISA/GS/ST builders + Pact contract tests | All 7 Pact contracts pass, sample EDI validates |
| 8: AS2 Transport | 11 | node-as2 dispatch + Vault cert loading + MDN handling | Dispatch to sandbox AS2, MDN received |
| 9: BullMQ Pipeline | 12 | Queue definitions + worker + retry + DLQ | Full pipeline: API → queue → transform → dispatch → complete |
| 10: Monitoring | 13 | Prometheus metrics + Grafana dashboards + Pino structured logs | All 10 key metrics visible in Grafana |
| 11: Alerting | 14 | Escalation rules + Novu notifications + PagerDuty | P1-P4 alerts tested end-to-end |
| 12: Factory Portal | 15-16 | React portal: dashboard, connections, mapping UI, orders | Factory owner can set up connection and confirm PO |
| 13: Sandbox E2E | 17 | Full sandbox AS2 endpoint + E2E Playwright tests | 20 E2E tests pass, sandbox receives valid EDI |
| 14: Security Hardening | 18 | WAF, network policies, OWASP scan, penetration test | Zero critical/high findings |
| 15: Production Deploy | 19-20 | EKS deployment, blue-green CI/CD, DR drill | Production health check passes, first factory onboarded |

# 14. Document Control

| Field | Value |
| --- | --- |
| Document Title | FactoryConnect EDI X12/AS2 Gold Standard Adapter Blueprint |
| Version | 3.0 |
| Date | April 2026 |
| Classification | CONFIDENTIAL — Internal Engineering Use Only |
| Author | Architecture Team |
| Review Status | Approved for Implementation |
| Total Design Decisions | 87 |
| Security Controls | 28 |
| Test Specifications | 6 layers, ~330+ tests |
| Compliance Requirements | DPDP Act 2023, IT Act 2000, GST Act |
| Next Review | After Phase 7 completion (EDI 855 generator) |

— End of Document —