FactoryConnect

Portal UAT Handover Document

Phase 1 — Track E (Portal UI)

Date: 02/04/2026

Prepared for: Kishor Dama

Tenant: Rajesh Textiles (admin@rajeshtextiles.in)

CONFIDENTIAL

# 1. Executive Summary

This document provides UAT (User Acceptance Testing) evidence for the FactoryConnect Portal, Phase 1 Track E. All portal pages have been verified end-to-end in Chrome browser against live API endpoints with seeded test data.

Key outcomes:

- All 7 portal pages load successfully with correct data

- 4 bugs identified and fixed (1 critical, 1 high, 2 medium)

- Indian locale formatting applied (dd/MM/YYYY dates, INR lakh amounts)

- Multi-tenant RLS active (Rajesh Textiles tenant context)

- 13 test cases executed — all PASS

# 2. Test Environment

| Component | Details |
| --- | --- |
| Portal | React 19 + Vite 6 + Tailwind v4 @ http://localhost:5176 |
| API | Express.js 5 @ http://localhost:3000 |
| Database | PostgreSQL 16 with RLS policies |
| Auth | HMAC-SHA256 dev JWT (fc-dev-secret) |
| Browser | Chrome (via Claude in Chrome MCP) |
| Tenant | Rajesh Textiles (admin@rajeshtextiles.in) |
| Date Format | Indian locale dd/MM/YYYY (en-IN) |
| Number Format | Indian grouping — lakhs (2,65,500) |

# 3. Bugs Found and Fixed

During E2E testing, the following bugs were discovered and resolved:

| Severity | Issue | Symptom | Fix | Files Changed |
| --- | --- | --- | --- | --- |
| CRITICAL | Express 5 req.query read-only | All list endpoints returned 500 Internal Server Error | Changed validate middleware to use req.validatedQuery instead of overwriting req.query. Updated all 10 route files. | validate.ts, orders.ts, shipments.ts, invoices.ts, connections.ts, calendar.ts, analytics.ts, notifications.ts, resync.ts, export-import.ts, admin/index.ts |
| HIGH | Portal field name mismatches | Shipments, Invoices, Connections, Calendar showed empty/Invalid Date columns | Updated TypeScript interfaces and JSX to match actual API response field names | Shipments.tsx, Invoices.tsx, Connections.tsx, Calendar.tsx |
| MEDIUM | Date format not Indian locale | Dates displayed in US format (MM/DD/YYYY or browser default) | Created formatDate() utility using toLocaleDateString('en-IN') with dd/MM/YYYY | date.ts (new), Orders.tsx, Shipments.tsx, Invoices.tsx, Connections.tsx, Calendar.tsx |
| MEDIUM | Amount format not Indian locale | Numbers displayed without Indian grouping (lakhs/crores) | Used toLocaleString('en-IN') for all currency amounts | Orders.tsx, Invoices.tsx |

## 3.1 Critical Bug: Express 5 req.query Read-Only

Express.js 5 changed req.query from a writable property to a read-only getter. The Zod validation middleware was attempting to overwrite req.query with parsed data, causing a TypeError on every list endpoint. The fix stores validated data on req.validatedQuery and req.validatedParams, with helper functions getValidatedQuery<T>() and getValidatedParams<T>() used across all 10 route files.

## 3.2 Portal Field Name Mismatches

The portal TypeScript interfaces used placeholder field names (e.g., event_date, issued_date, connection_name) that did not match the actual API response fields (entry_date, invoice_date, source_type). This caused undefined values passed to new Date(), resulting in 'Invalid Date' display. All interfaces and JSX were updated to match the real API schema.

# 4. Test Results

All 13 test cases passed. Each page was verified in Chrome browser with screenshots captured.

| Page | Test Case | Result | Evidence |
| --- | --- | --- | --- |
| Dashboard | KPI cards render with live counts | PASS | 7 orders, 1 confirmed, 3 shipments, 2 invoices, 3 connections |
| Orders | List loads with pagination | PASS | 7 orders displayed, Indian date dd/MM/YYYY, INR lakhs format |
| Orders | Status badges render correctly | PASS | DRAFT (gray), CONFIRMED (blue) badges visible |
| Shipments | List loads with correct fields | PASS | 3 shipments with date, status, weight, carrier, tracking |
| Shipments | Indian date format | PASS | Dates show dd/MM/YYYY (01/03/2026, 18/03/2026, 21/03/2026) |
| Invoices | List loads with correct fields | PASS | 2 invoices with invoice #, status, amount, issued/due dates |
| Invoices | Indian number format | PASS | Amounts show INR 30,856 and INR 2,65,500 (lakh format) |
| Connections | List loads with correct fields | PASS | 3 connections: sap_b1, zoho, tally with mode/status/circuit breaker |
| Calendar | List loads with correct fields | PASS | Holidays (Holi, Gudi Padwa, Ugadi, Good Friday) + maintenance windows |
| Calendar | Indian date format | PASS | All dates in dd/MM/YYYY format (17/03/2026, 28/03/2026, etc.) |
| Analytics | Dashboard layout renders | PASS | 4 chart placeholders: Orders/Shipments by Status, Top Buyers, Revenue |
| Navigation | All sidebar links work | PASS | 7 pages accessible: Dashboard, Orders, Shipments, Invoices, Connections, Calendar, Analytics |
| Auth | User context displayed | PASS | admin@rajeshtextiles.in shown in sidebar |

# 5. Page-by-Page Summary

## 5.1 Dashboard

KPI summary cards showing: Total Orders (7, 1 draft), Confirmed Orders (1), Shipments (3), Invoices (2), Connections (3, 3 active). All counts match the data visible on individual list pages.

## 5.2 Orders

Table with 7 orders. Columns: PO Number, Factory Order, Status, Amount, Date. Status badges colored by state (DRAFT=gray, CONFIRMED=blue). Dates in dd/MM/YYYY format. Amounts in INR with Indian lakh grouping (e.g., INR 2,65,500).

## 5.3 Shipments

Table with 3 shipments. Columns: Shipment Date, Status, Weight, Carrier, Tracking. Status badges (DELIVERED=green, IN_TRANSIT=blue). Weight shown with UOM (e.g., 38.20 KG). Indian carriers: Delhivery, DTDC Logistics, Blue Dart Express.

## 5.4 Invoices

Table with 2 invoices. Columns: Invoice #, Status, Amount, Issued Date, Due Date. Amounts prefixed with INR in lakh format. Status badges (SENT=gray, PAID=green). Invoice numbers follow Indian format (GP/INV/2026/502, RT/INV/2026/001).

## 5.5 Connections

Table with 3 connections. Columns: Source Type, Mode, Status, Circuit Breaker, Created. Sources: sap_b1 (sandbox), zoho (uat), tally (uat). All active with circuit breaker CLOSED (healthy state). Dates in dd/MM/YYYY.

## 5.6 Calendar

Table with 15+ entries. Columns: Title, Type, Date, Description. Indian holidays (Holi, Gudi Padwa, Ugadi, Good Friday) and maintenance windows. Entry types shown as badges. All dates in dd/MM/YYYY format. Source column shows 'manual'.

## 5.7 Analytics

Dashboard layout with 4 chart placeholder cards: Orders by Status, Shipments by Status, Top Buyers, Revenue by Month. Chart visualizations are placeholder (Track E Phase 2 scope). Layout and card rendering verified.

# 6. Files Modified

## 6.1 API (Backend)

| File | Change |
| --- | --- |
| apps/api/src/middleware/validate.ts | Store on validatedQuery/validatedParams + helpers |
| apps/api/src/routes/orders.ts | Use getValidatedQuery/getValidatedParams |
| apps/api/src/routes/shipments.ts | Use getValidatedQuery/getValidatedParams |
| apps/api/src/routes/invoices.ts | Use getValidatedQuery/getValidatedParams |
| apps/api/src/routes/connections.ts | Use getValidatedQuery/getValidatedParams |
| apps/api/src/routes/calendar.ts | Use getValidatedQuery/getValidatedParams |
| apps/api/src/routes/analytics.ts | Use getValidatedQuery |
| apps/api/src/routes/notifications.ts | Use getValidatedQuery |
| apps/api/src/routes/resync.ts | Use getValidatedQuery/getValidatedParams |
| apps/api/src/routes/export-import.ts | Use getValidatedQuery |
| apps/api/src/routes/admin/index.ts | Use getValidatedQuery/getValidatedParams |

## 6.2 Portal (Frontend)

| File | Change |
| --- | --- |
| apps/portal/src/utils/date.ts | NEW: formatDate() with en-IN locale dd/MM/YYYY |
| apps/portal/src/pages/Orders.tsx | Use formatDate(), Indian number format |
| apps/portal/src/pages/Shipments.tsx | Fix interface fields + formatDate() |
| apps/portal/src/pages/Invoices.tsx | Fix interface fields + formatDate() + INR prefix |
| apps/portal/src/pages/Connections.tsx | Fix interface fields + formatDate() |
| apps/portal/src/pages/Calendar.tsx | Fix interface fields + formatDate() |

# 7. Known Limitations

- Analytics charts are placeholders (Phase 2 scope) — layout verified, no chart library integrated yet

- Calendar has duplicate entries in seed data (multiple Holi/Gudi Padwa/Ugadi rows per factory connection)

- Auth uses dev HMAC-SHA256 JWT — Keycloak integration pending for production

- Invoice currency hardcoded to INR — multi-currency support is Phase 2

# 8. Sign-Off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Developer | Claude (AI Agent) | 02/04/2026 | _____________ |
| Product Owner | Kishor Dama |  | _____________ |
| QA Lead |  |  | _____________ |