FactoryConnect

OCI Deployment — UAT Handover Document

Chrome Browser + API Testing

Test Date: April 9, 2026

Environment: OCI Free Tier — 92.4.94.2

Tested By: Claude (Automated)

Status: 9 PASS / 2 FAIL / 1 BLOCKED

Document Version: 1.0

CONFIDENTIAL — Internal Use Only

# Table of Contents

1. Test Environment & Architecture

2. Test Accounts

3. Test Summary Matrix

4. Detailed Test Results

4.1  TC-01: Health Check Endpoint

4.2  TC-02: Portal Landing Page (Chrome)

4.3  TC-03: Platform Admin Login (API)

4.4  TC-04: Factory Admin Login (API)

4.5  TC-05: CA Admin Login (API)

4.6  TC-06: Negative Auth Test

4.7  TC-07: Admin Factories List

4.8  TC-08: Factory Orders List

4.9  TC-09: Order Detail + Line Items

4.10 TC-10: Feature Flags

4.11 TC-11: Auth/Me Endpoint

4.12 TC-12: Connections Endpoint

5. Data Inventory

6. Known Issues & Severity

7. Recommendations

8. Sign-Off

# 1. Test Environment & Architecture

FactoryConnect is deployed on Oracle Cloud Infrastructure (OCI) Free Tier. The deployment uses Docker Compose with 5 services behind a Caddy reverse proxy.

## Infrastructure

| Component | Details |
| --- | --- |
| VM | OCI Free Tier — x86_64, 1 OCPU, 1GB RAM, Oracle Linux 9 |
| IP Address | 92.4.94.2 |
| Docker | Docker CE 29.4.0 + Docker Compose |
| Database | PostgreSQL 16 — 9 schemas, 41 tables |
| Cache | Redis 7 |
| Proxy | Caddy 2 — HTTP (:80) + HTTPS (:443, self-signed) |
| API | Express.js 5 on Node.js 22 (port 3000 internal) |
| Portal | React 19 + Vite 6, served via Nginx (port 3001 internal) |
| Auth | Dev-mode JWT with HS256 (NODE_ENV=development) |

## Service Endpoints

| Endpoint | URL | Protocol |
| --- | --- | --- |
| Health Check | http://92.4.94.2/healthz | HTTP |
| API Gateway | http://92.4.94.2/api/v1/* | HTTP (Caddy proxy) |
| Portal UI | https://92.4.94.2/ | HTTPS (self-signed) |
| Direct API | http://92.4.94.2:3000/* | HTTP (if port open) |

# 2. Test Accounts

Three roles are configured in the seed data. All use dev-mode JWT authentication (no Keycloak required). Login via POST /api/v1/auth/login.

| Role | Email | Password | Tenant |
| --- | --- | --- | --- |
| Platform Admin | admin@factoryconnect.io | fcadmin123 | Platform-wide |
| Factory Admin | admin@rajeshtextiles.in | factory123 | Rajesh Textiles Pvt Ltd |
| Factory Admin 2 | admin@sunriseauto.in | factory123 | Sunrise Auto Components |
| Factory Admin 3 | admin@gujaratpharma.in | factory123 | Gujarat Pharma Works |
| CA Admin | admin@3eye.in | ca123 | 3Eye Consulting |

# 3. Test Summary Matrix

Overall: 9 PASS  |  2 FAIL  |  1 BLOCKED

| ID | Test Case | Method | Result | Notes |
| --- | --- | --- | --- | --- |
| TC-01 | Health Check Endpoint | API | PASS | Returns "ok" |
| TC-02 | Portal Landing Page | Chrome | BLOCKED | HTTP redirects to HTTPS; self-signed cert blocks automated browser |
| TC-03 | Platform Admin Login | API | PASS | JWT token returned, role=fc_admin |
| TC-04 | Factory Admin Login | API | PASS | JWT token returned, role=factory_admin, factory=Rajesh Textiles |
| TC-05 | CA Admin Login | API | FAIL | 401 Unauthorized — seed data missing in OCI DB |
| TC-06 | Negative Auth Test | API | PASS | 401 with FC_ERR_AUTH_INVALID_CREDENTIALS |
| TC-07 | Admin Factories List | API | PASS | 3 factories returned with full data |
| TC-08 | Factory Orders List | API | PASS | 7 orders across all lifecycle states |
| TC-09 | Order Detail + Line Items | API | PASS | Full order with line items returned |
| TC-10 | Feature Flags | API | PASS | Feature flags endpoint responsive |
| TC-11 | Auth/Me Profile | API | PASS | Returns authenticated user profile |
| TC-12 | Connections Endpoint | API | FAIL | 500 Internal Server Error |

# 4. Detailed Test Results

## 4.1  TC-01: Health Check Endpoint

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | Chrome navigate to http://92.4.94.2/healthz |
| Expected | Response body: "ok" |
| Actual | Page displays "ok" — API is healthy and Caddy proxy is routing correctly |

Verification: Chrome browser navigated to http://92.4.94.2/healthz successfully. The page rendered the text "ok" confirming the API container is running and Caddy reverse proxy is routing /healthz requests correctly.

## 4.2  TC-02: Portal Landing Page (Chrome)

| Field | Value |
| --- | --- |
| Status | BLOCKED |
| Method | Chrome navigate to http://92.4.94.2/ |
| Expected | Portal login page renders with FactoryConnect branding |
| Actual | Caddy redirects HTTP to HTTPS (301). HTTPS uses self-signed certificate causing Chrome NET::ERR_CERT_AUTHORITY_INVALID. Automated browser tools cannot bypass the interstitial warning page. |
| Workaround | Manual user can type "thisisunsafe" on the Chrome cert error page to bypass. Alternatively, use HTTP-only Caddy config or add a real SSL certificate via Let's Encrypt with a domain name. |

## 4.3  TC-03: Platform Admin Login (API)

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | POST http://92.4.94.2/api/v1/auth/login |
| Request Body | {"email":"admin@factoryconnect.io","password":"fcadmin123"} |
| Expected | 200 OK with JWT access_token and role=fc_admin |
| Actual | 200 OK — Token returned successfully |

Response excerpt: { "access_token": "eyJhbG....", "token_type": "bearer", "role": "fc_admin", "user": { "email": "admin@factoryconnect.io" } }

## 4.4  TC-04: Factory Admin Login (API)

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | POST http://92.4.94.2/api/v1/auth/login |
| Request Body | {"email":"admin@rajeshtextiles.in","password":"factory123"} |
| Expected | 200 OK with role=factory_admin and factory context |
| Actual | 200 OK — Token returned with factory_id for Rajesh Textiles Pvt Ltd |

Response excerpt: { "access_token": "eyJhbG....", "role": "factory_admin", "factory_name": "Rajesh Textiles Pvt Ltd" }

## 4.5  TC-05: CA Admin Login (API)

| Field | Value |
| --- | --- |
| Status | FAIL |
| Method | POST http://92.4.94.2/api/v1/auth/login |
| Request Body | {"email":"admin@3eye.in","password":"ca123"} |
| Expected | 200 OK with role=ca_admin |
| Actual | 401 Unauthorized — Account not found in database |
| Root Cause | The CA/compliance tables (ca_firms, ca_firm_staff, etc.) were not created during OCI deployment. Migration 005 (CA platform) tables are missing from the db/schema.sql dump. The 14 compliance-schema tables need to be created separately. |
| Severity | MEDIUM — CA features are Phase 2. Does not affect factory operations. |

## 4.6  TC-06: Negative Auth Test

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | POST http://92.4.94.2/api/v1/auth/login with wrong credentials |
| Request Body | {"email":"admin@factoryconnect.io","password":"wrongpassword"} |
| Expected | 401 with structured error code |
| Actual | 401 — { "error": "FC_ERR_AUTH_INVALID_CREDENTIALS", "message": "Invalid email or password" } |

## 4.7  TC-07: Admin Factories List

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | GET http://92.4.94.2/api/v1/admin/factories (Bearer token: fc_admin) |
| Expected | List of all factories with metadata |
| Actual | 200 OK — 3 factories returned |

Factories returned:

| Factory Name | GSTIN | City | Status |
| --- | --- | --- | --- |
| Rajesh Textiles Pvt Ltd | 36AABCR1234M1ZV | Hyderabad | Active |
| Sunrise Auto Components | 29AABCS5678N1ZK | Bangalore | Active |
| Gujarat Pharma Works | 24AABCG9012P1ZJ | Ahmedabad | Active |

## 4.8  TC-08: Factory Orders List

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | GET http://92.4.94.2/api/v1/orders (Bearer token: factory_admin) |
| Expected | Orders list for Rajesh Textiles only (RLS enforced) |
| Actual | 200 OK — 7 orders returned, all belonging to Rajesh Textiles |

Order lifecycle coverage:

| Status | Count | Description |
| --- | --- | --- |
| DRAFT | 1 | New order not yet submitted |
| CONFIRMED | 1 | Order confirmed by buyer |
| IN_PRODUCTION | 1 | Manufacturing in progress |
| READY_TO_SHIP | 1 | Production complete, awaiting dispatch |
| SHIPPED | 1 | Dispatched with tracking |
| COMPLETED | 1 | Delivered and accepted |
| CANCELLED | 1 | Cancelled order |

## 4.9  TC-09: Order Detail + Line Items

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | GET http://92.4.94.2/api/v1/orders/{id} (Bearer token: factory_admin) |
| Expected | Full order detail with line items array |
| Actual | 200 OK — Order returned with buyer info, line items, amounts, and dates |

## 4.10  TC-10: Feature Flags

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | GET http://92.4.94.2/api/v1/admin/feature-flags (Bearer token: fc_admin) |
| Expected | List of feature flags with enabled/disabled status |
| Actual | 200 OK — Feature flags returned successfully |

## 4.11  TC-11: Auth/Me Profile

| Field | Value |
| --- | --- |
| Status | PASS |
| Method | GET http://92.4.94.2/api/v1/auth/me (Bearer token: factory_admin) |
| Expected | Current user profile with role and tenant context |
| Actual | 200 OK — Returns user email, role, factory_id, and permissions |

## 4.12  TC-12: Connections Endpoint

| Field | Value |
| --- | --- |
| Status | FAIL |
| Method | GET http://92.4.94.2/api/v1/connections (Bearer token: factory_admin) |
| Expected | List of ERP/buyer connections for the factory |
| Actual | 500 Internal Server Error with correlationId |
| Root Cause | Server-side bug in the connections query — likely a schema-qualified table reference issue after the 7-schema split migration |
| Severity | HIGH — Connections are core functionality for factory ERP integration |

# 5. Data Inventory

The following seed data is loaded in the OCI PostgreSQL database:

| Entity | Count | Schema | Notes |
| --- | --- | --- | --- |
| Factories | 3 | core | Rajesh Textiles, Sunrise Auto, Gujarat Pharma |
| Buyers | 3 | core | One buyer per factory |
| Orders | 7 | orders | All 7 lifecycle states covered |
| Order Line Items | 14+ | orders | 2+ per order |
| Connections | ? | core | May not be seeded (500 error on query) |
| CA Firms | 0 | compliance | Tables not created — migration 005 missing |
| Feature Flags | Seeded | platform | Platform-level flags present |
| DB Schemas | 9 | — | core, orders, workflow, compliance, audit, ai, platform, public, keycloak |

# 6. Known Issues & Severity

| Severity | Issue | Details & Fix |
| --- | --- | --- |
| HIGH | Connections endpoint returns 500 | GET /api/v1/connections fails with internal server error. Likely caused by schema-qualified table reference issue after migration 007 schema split. Fix: check connections query uses core.connections table name. |
| HIGH | HTTPS self-signed certificate blocks browser access | Caddy redirects HTTP to HTTPS. The self-signed cert triggers NET::ERR_CERT_AUTHORITY_INVALID in Chrome. Portal UI cannot be tested via automated browser tools. Fix: configure Caddy for HTTP-only on the IP, or add a domain with Let's Encrypt. |
| MEDIUM | CA Admin login fails (401) | The 14 compliance-schema tables were not created. Migration 005 (CA platform) is missing from db/schema.sql. CA Admin account has no backing data. Fix: run migration 005 SQL on OCI PostgreSQL. |
| LOW | Several endpoints return 404 | Buyers, documents, invoices, and shipments endpoints return 404. These API routes may not be implemented yet (Track B incomplete). Not a deployment issue. |
| LOW | Auth uses dev-mode JWT (HS256) | Production should use Keycloak with RS256. Current deployment uses NODE_ENV=development for direct login. Acceptable for UAT phase. |

# 7. Recommendations

1. Fix Caddy HTTPS redirect: Configure Caddy to serve HTTP-only when using bare IP address, or acquire a domain and enable Let's Encrypt auto-SSL. This unblocks all browser-based UAT testing.

2. Run CA platform migration: Execute migration 005 SQL on OCI PostgreSQL to create the 14 compliance tables. This enables CA Admin login and compliance features.

3. Debug connections endpoint: Investigate the 500 error on /api/v1/connections. Check the API logs: docker logs fc-api --tail 50. Likely needs schema-qualified table reference (core.connections).

4. Set up CI/CD pipeline: GitHub Actions workflows have been created (ci.yml + deploy.yml). Configure the 4 required secrets (DOCKERHUB_USERNAME, DOCKERHUB_TOKEN, OCI_SSH_KEY, OCI_HOST) to enable automated builds and deployments.

5. Add domain name: Point a domain (e.g., app.factoryconnect.io) to 92.4.94.2 and enable Caddy auto-SSL with Let's Encrypt. Eliminates cert warnings permanently.

6. Implement remaining API endpoints: Buyers, documents, invoices, and shipments endpoints need Track B implementation. These are required for full UAT coverage.

# 8. Sign-Off

Complete this section after reviewing all test results. One signature per role.

| Role | Name | Date | Signature | Status |
| --- | --- | --- | --- | --- |
| Product Owner |  |  |  |  |
| QA Lead |  |  |  |  |
| Tech Lead |  |  |  |  |
| DevOps |  |  |  |  |

UAT Result:  PASS WITH CONDITIONS

Core factory operations (login, orders, factories) work end-to-end. Two issues need fixing before full UAT sign-off: connections endpoint 500 error and HTTPS certificate for browser testing.